JAITRA PLAY

High-Level Design

Local-first child companion appliance architecture

| Document version | 1.0 |
| --- | --- |
| Status | Complete — Ready for Architecture Approval |
| Date | 3 September 2026 |
| Requirements baseline | Approved JAITRA Play PRD v1.0 |
| Reference documentation standard | High-Level Design: Jaitra Desktop Search (JDS), v5.0 |
| Target platform | Ubuntu child-facing appliance with HDMI display |

Architecture purpose

This HLD converts the approved product requirements into implementable system boundaries, technology choices, component contracts, data and security architecture, runtime failure behavior, deployment topology, measurable quality targets, architectural decisions and release gates. It is the hand-off baseline for the LLD and implementation.

# Document Control

| Field | Value |
| --- | --- |
| Document ID | JAITRA-PLAY-HLD-001 |
| Version | 1.0 |
| Status | Complete — Ready for Architecture Approval |
| Requirements authority | Approved JAITRA Play PRD v1.0 |
| Architecture scope | Releases 0.1a through 1.0 |
| Supersedes | Any incomplete HLD drafts for JAITRA Play |
| Next controlled artifact | JAITRA Play Low-Level Design (LLD) |

## Architecture at a Glance

| Decision axis | HLD baseline |
| --- | --- |
| Runtime model | Two-process local appliance: Electron/React child shell + Python authoritative core |
| UI/core contract | Loopback-only versioned REST + WebSocket |
| State authority | JAITRA Core is sole writer for scores, timers, navigation, permissions, learning and parent-governed state |
| Persistence | SQLite in WAL mode; media/content packs on versioned local filesystem |
| Cloud boundary | Optional provider adapters for STT/TTS/LLM; no cloud dependency for Release 0.1 |
| Privacy | No persistent raw microphone audio or raw camera frames by default |
| Deployment | Ubuntu auto-login kiosk account; systemd user services; Tailscale + SSH for remote administration |
| Release strategy | 0.1 Play → 0.2 Talk → 0.3 Know Me → 0.4 Adapt → 1.0 Appliance |

# Contents

1. Executive Summary and System Vision

2. System Architecture Overview

3. Application Architecture: Local Companion Runtime

4. Content, Challenge and Learning Architecture

5. Voice and Companion Architecture

6. Camera, Presence, Recognition and Profile Architecture

7. Data Architecture and Local Persistence

8. Security, Privacy and Child-Safety Architecture

9. Provider Integration and Controlled Cloud Boundary

10. Deployment and Appliance Operations

11. Release Architecture Evolution

12. Observability, Metrics and Diagnostics

13. Additional Architectural Decisions

14. Technology and Hardware Baseline

15. Verification and Quality Gates

16. Risks, Engineering Spikes and Deferred Decisions

17. Architectural Decision Log

18. PRD-to-HLD Traceability

19. LLD and Implementation Handoff

20. Glossary

21. Source Baseline and Document Authority

Appendix A. API Contract Examples

Appendix B. State Transition Guardrails

Appendix C. Operational Directory and Service Baseline

# 1. Executive Summary and System Vision

JAITRA Play is a local-first, child-facing companion designed for a non-touch HDMI display. It begins as a delightful assisted visual-play experience in Release 0.1 and deliberately evolves into independent voice operation, consented recognition and memory, bounded adaptation, and a hardened home appliance. The architecture is cumulative: later capabilities attach to stable contracts instead of replacing the core play loop.

The system uses a two-process appliance model. A fullscreen Electron/React child shell renders the experience and remains safe even if the backend restarts. A separate Python JAITRA Core runtime owns authoritative application state, activity logic, content generation, rewards, timers, progress, permissions, learning signals, profile data and persistence. Optional cloud services are isolated behind provider-neutral adapters. The LLM, when enabled, may help phrase friendly language but is never an action authority.

## 1.1 System Vision

Delight before intelligence: Release 0.1 proves that JAITRA voluntarily engages with the companion before voice, camera or adaptive intelligence are prioritized.

Child-safe by construction: normal child interaction never exposes Linux, browser controls, provider errors, file pickers, terminals, developer tools or parent settings.

Local core, optional cloud: visual games, content, progress, settings, session state and recovery work locally. Network services enhance later releases but do not own the product.

One companion, many capabilities: every activity shares the same avatar, state machine, card language, feedback model, rewards, transitions and global controls.

Parent authority is absolute: time, maximum software volume, enabled activities, consent, content and later recommendations remain parent-governed.

Failure is graceful: a provider, camera, content item, audio route or process may fail without turning the TV into a Linux/browser troubleshooting surface.

## 1.2 Guiding Architectural Principles

| Principle | Architectural meaning |
| --- | --- |
| Local-first and offline-capable core | Release 0.1 remains playable with the network removed. Cloud features are explicit capabilities, not hidden dependencies. |
| Authoritative application state | The core runtime is the only component permitted to mutate scores, timers, rewards, activity navigation, learning state, recommendations and parent settings. |
| Visual fallback is a first-class feature | Voice supplements but never removes visual operation. Every supported voice action has a child-appropriate recovery path. |
| Data-driven activities | Concepts, prompts, hints, media, difficulty and answer truth are separated from renderer code. |
| Privacy by minimization | Raw audio and raw video are ephemeral by default. Only minimum state required for progress and consented personalization is retained. |
| Failure isolation | Cloud, camera, audio and content capabilities degrade independently. |
| Release-gated complexity | Voice, recognition, adaptation and controlled video are enabled only after the preceding release proves useful and stable. |
| Parent precedence | Parent-entered or parent-approved data always overrides automated inference. |

# 2. System Architecture Overview

## 2.1 C4 Level 1 — System Context

The JAITRA Play appliance is the child-facing system boundary. JAITRA interacts only with the companion surface. Parents define limits and consent. Remote administration and provider integrations remain external to the child experience and cannot become alternate navigation paths.

Diagram 2.1.1 — C4 Level 1 System Context

## 2.2 Architectural Pattern Selection

ADR-001: Two-Process Local Appliance: Detached Child Shell + Authoritative Runtime

Status: Baseline decision — ready for architecture approval

Context: The child-facing surface must remain visually safe while game logic, device I/O, persistence and provider integrations evolve. UI and backend failure must not share one crash surface.

Decision: Use a fullscreen Electron/React child UI process and a separate Python JAITRA Core runtime. The UI renders authoritative state and emits semantic commands; the core owns business rules and durable state. Both are supervised by systemd under the kiosk user session.

Alternatives considered:

Single Python desktop application — initially simpler, but couples rendering, device libraries and state into one failure domain.

Chromium kiosk pointing directly at a backend — lightweight, but backend startup failures can expose generic browser error pages.

Local microservices — unnecessary operational complexity for a one-child, one-appliance MVP.

Consequences: The architecture remains a modular monolith with a strong process boundary. It adds a local API contract, but protects state integrity and child-facing recovery.

## 2.3 C4 Level 2 — Runtime Containers

Diagram 2.3.1 — C4 Level 2 Runtime Containers

## 2.4 C4 Level 3 — Components within JAITRA Core

Diagram 2.4.1 — C4 Level 3 Core Components

## 2.5 Non-Functional Requirements

| Category | Requirement / Metric | Target |
| --- | --- | --- |
| Safety | Observed planned fault tests exposing Linux/browser/provider errors to child | 0 incidents |
| Offline availability | Release 0.1 enabled activities usable without internet | 100% |
| Startup | p95 graphical-login-ready to interactive hub or branded recovery | < 20 s |
| Recovery | p95 after UI/core process kill to safe child-facing state | < 8 s |
| Visual responsiveness | p95 child action to visible acknowledgement | < 120 ms |
| Navigation | p95 local hub/activity transition after challenge is ready | < 400 ms |
| Persistence | p95 round/reward/progress transaction | < 250 ms |
| Voice 0.2 | p95 local activation to visible listening indicator | < 150 ms |
| Voice 0.2 | Supported command completion via recognition, one confirmation or visual fallback | >= 90% controlled pilot |
| Privacy | Raw audio/video persisted during normal operation | 0 bytes by default |
| Reliability | Corrupt/invalid content can take down unrelated activities | No |
| Remote attack surface | Public inbound application API ports | 0 |

### 2.5.1 Child-Safe Degradation Acceptance

| ID | Acceptance criterion |
| --- | --- |
| AC-S1 | With internet unavailable at startup, the shell reaches the local hub/recovery path and all valid Release 0.1 activities remain playable. |
| AC-S2 | If the core runtime is killed, Electron remains fullscreen, shows branded recovery, reconnects after restart, and never exposes a browser error. |
| AC-S3 | Invalid or missing content disables only the affected activity/content pool where possible and records an administrator-visible reason code. |
| AC-S4 | STT timeout or failure preserves current round state and presents visual choices instead of repeated open-ended voice retries. |
| AC-S5 | Camera failure marks presence/identity unavailable and never blocks normal child entry/play. |
| AC-S6 | When a session allowance expires, the system closes the current micro-round safely, gives a brief warm ending, and transitions to a bounded child-safe end state. |

# 3. Application Architecture: Local Companion Runtime

## 3.1 Component and Contract Overview

| Component | Process | Contract | Responsibility |
| --- | --- | --- | --- |
| Child Kiosk UI | Electron process | Local API client + event stream | Renders child states, activities, animations, indicators and branded recovery. No score/timer/learning truth. |
| Local API & Event Gateway | Core | REST commands + WebSocket events | Validates versioned UI requests, publishes authoritative snapshots/events, rejects malformed or disallowed commands. |
| App State Orchestrator | Core | Internal domain API | Owns global state machine and all navigation transitions. |
| Session & Limit Manager | Core | Internal domain API | Owns session lifecycle, inactivity, future time/video allowances and end transitions. |
| Activity Service | Core | Activity contract | Starts/continues/exits activities; maps semantic child actions to challenge outcomes. |
| Content Catalog | Core | Read-only content API | Loads and validates versioned concepts, prompts, media, hints, difficulty and activity eligibility. |
| Challenge Generator | Core | Challenge API | Combines concepts into activity-specific tasks; enforces repetition suppression and deliberate repetition policy. |
| Reward / Progress Service | Core | Domain events | Computes exact rewards/progress and returns child-facing celebration descriptors. |
| Voice Coordinator | Core | Voice API | Coordinates activation/VAD, STT, intent routing, TTS, confidence states and interruption behavior. |
| Companion Response Layer | Core | Controlled-context language contract | Produces short child-facing language via deterministic templates and optional LLM; never executes actions. |
| Profile / Memory Service | Core | Profile API | From 0.3, separates parent-entered data, observed signals, learning records and inferred preferences. |
| Presence / Recognition Adapter | Core / optional worker | Capability events | Processes ephemeral camera frames locally; presence is optional; face ID is consented and non-blocking. |
| Provider Gateway | Core | STT/TTS/LLM/Video interfaces | Normalizes provider calls, timeouts, redaction, circuit breaking and fallback behavior. |
| Persistence Repository | Core | Repository interfaces | Single data-access boundary for SQLite and versioned content state. |
| Observability & Health | Core | Structured events/logs | Diagnostics, release metrics, reason codes, health and recovery events without raw media. |

## 3.2 Local UI-to-Core Communication

ADR-002: Versioned Loopback REST + WebSocket Contract

Status: Baseline decision — ready for architecture approval

Context: The child shell requires both request/response commands and continuous state updates, while the appliance has no product requirement for a remotely reachable runtime API.

Decision: Expose the core API on 127.0.0.1 only. Use REST for commands and snapshot queries, and WebSocket for state/event streaming. Each message carries apiVersion, requestId, optional sessionId, type and payload. State-changing calls are validated against the authoritative state machine.

Alternatives considered:

Unix domain socket plus Electron proxy — stronger local isolation but adds a custom proxy and development friction.

Direct in-process bridge — defeats the selected process isolation.

LAN-reachable HTTP API — no requirement and creates unnecessary attack surface.

Consequences: The contract is testable and tooling-friendly while remaining local. The LLD must define schemas, error codes, queue limits, reconnect strategy and compatibility policy.

Compatibility rule: the core supports the current UI API version and N-1 during staged local updates. Unknown major versions enter branded recovery rather than a raw HTTP/browser failure state.

## 3.3 Authoritative State Model

Diagram 3.3.1 — Authoritative Child Interaction State Model

| State | Responsibility | Allowed next states |
| --- | --- | --- |
| BOOTSTRAP | Validate config/content, open DB, recover safe session metadata | IDLE, RECOVERY |
| IDLE | Calm attract state; from 0.3 may react to local presence | WELCOME |
| WELCOME | Short greeting and invitation | HUB |
| HUB | Up to four large enabled activity choices; global help/exit | ACTIVITY_LOADING, SESSION_END |
| ACTIVITY_LOADING | Generate/validate challenge and preload media | ROUND_ACTIVE, HUB |
| ROUND_ACTIVE | Exactly one child task active | ROUND_FEEDBACK, HUB |
| ROUND_FEEDBACK | Supportive feedback; hint/easier/continue decision | ROUND_ACTIVE, ACTIVITY_SUMMARY, HUB |
| ACTIVITY_SUMMARY | Short replay/another-game choice | HUB, ACTIVITY_LOADING |
| SESSION_END | Warm ending after exit/limit/inactivity | IDLE |
| RECOVERY | Branded safe state during core/content critical failure | HUB, IDLE after validation |

Voice states such as LISTENING, PROCESSING and SPEAKING are orthogonal capability states; they do not replace application state. Parent Mode in 1.0 is a protected branch that cannot be entered via normal child-visible navigation.

## 3.4 Activity Contract

An activity is a renderer plus an activity policy — not an independent mini-application. The renderer receives a normalized Challenge and emits semantic child actions. Correct answer truth, reward calculation, timers, history and progression remain in the core.

| Contract element | High-level definition |
| --- | --- |
| Challenge | challengeId, activityType, prompt, mediaRefs, choices, answerSpec, hintSpec, difficulty, conceptIds, metadata |
| Renderer input | Challenge + child-safe theme + companion presentation state |
| Renderer output | ANSWER_SELECTED, HINT_REQUESTED, REPLAY_REQUESTED, HELP_REQUESTED, EXIT_ACTIVITY, ROUND_READY |
| Core result | Outcome, reward descriptor, feedback descriptor, next-action options, progress delta |
| Renderer may not own | Correct-answer truth, score mutation, timers, parent settings, recommendation logic or provider calls |

# 4. Content, Challenge and Learning Architecture

## 4.1 Concept Model

A concept is the reusable semantic unit — for example elephant, red, triangle, cup or number 4. Concepts are versioned, age-appropriate and reusable across all activity types.

| Layer | Representative fields |
| --- | --- |
| Identity | concept_id, family, status, version |
| Language strings | display label, spoken label, aliases, short prompts, riddle clues, hints |
| Media | image/audio references plus attribution/source metadata where required |
| Difficulty | difficulty band, distractor constraints, prerequisites/tags |
| Eligibility | activity renderers/policies allowed to use the concept |
| Safety / QA | age suitability, review status, enabled/disabled state |

ADR-003: Structured Content + Challenge Generator + Renderer Separation

Status: Baseline decision — ready for architecture approval

Context: The PRD explicitly separates concepts, challenge generation and activity rendering, and requires future language variants without redesigning activity UI.

Decision: Store versioned concepts and media independently from renderer code. A challenge generator selects content using activity policy, difficulty, recent-history rules and deliberate learning-repeat rules. Renderers receive normalized challenges and do not embed question banks or answer truth.

Alternatives considered:

Hard-coded game questions — expedient for prototypes but blocks reuse, QA, localization and repetition control.

Independent content store per game — duplicates concepts/media and fragments learning history.

Consequences: Content can expand without code changes; content validation, versioning and deployment checks become mandatory engineering concerns.

## 4.2 Challenge Generation and Repetition Control

1.  Activity Service requests a challenge for an enabled activity and configured difficulty.

2.  Challenge Generator queries only validated, eligible concepts and local media.

3.  Recent History is checked for recent concept combinations, distractors and challenge forms.

4.  Near-identical combinations are suppressed inside a configurable window unless a deliberate learning-repeat policy is active.

5.  Generator validates that the task has one clear expected answer/action and emits a renderer-neutral Challenge.

6.  Round results update recent history, exposures, hints, voluntary replay, exit/skip and progress signals.

## 4.3 Initial Content Families

| Family | Initial target | Primary uses |
| --- | --- | --- |
| Animals | 20–30 concepts | Picture Guess, Riddle Guess, Memory Cards, English word exposure |
| Colours | 8–10 concepts | Colours & Shapes, sequence variants, listening-and-choose |
| Shapes | 8–10 concepts | Colours & Shapes, What Comes Next |
| Everyday objects | 20–30 concepts | Picture Guess, Riddle Guess, Memory Cards |
| Numbers | 1–10 | What Comes Next, matching/counting variants |

## 4.4 Learning Signals and Adaptation Boundary

| Signal | Stored in early releases | Later use / constraint |
| --- | --- | --- |
| Concept exposure | Yes | Recency, variety, future adaptation |
| Answer outcome | Yes | Difficulty calibration and parent summary; no mastery claim in 0.1 |
| Hint used | Yes | Challenge tuning |
| Voluntary replay | Yes | Objective engagement/preference evidence |
| Activity exit/skip | Yes | Objective disengagement evidence |
| Voice confidence | 0.2 confidence band / intent metadata | Voice-quality metrics and fallback analysis |
| Raw audio | No | Never retained by default |
| Emotion inference | No | Explicitly out of scope |
| Preference inference | 0.4 | Requires repeated objective signals; parent status overrides |

## 4.5 Activity-Specific Policy Baseline

| Activity | Renderer pattern | Challenge policy examples |
| --- | --- | --- |
| Picture Guess | Prompt + 2–4 large image choices | Single target concept; age-safe distractors; recent distractor suppression |
| Colours & Shapes | Large colored/shape choices | Match label/listening prompt; no ambiguous color variants |
| Memory Cards | Grid with paired cards | Even card count; controlled pair count by difficulty; no hidden answer mutation in UI |
| Riddle Guess | Short spoken/visual clue + picture choices | One or two brief clues; answer among visual choices; hint reveals concrete attribute |
| What Comes Next? | Simple visual sequence | Deterministic pattern generator; age-bounded patterns; one correct continuation |

# 5. Voice and Companion Architecture — Release 0.2

## 5.1 Voice Pipeline

Diagram 5.1.1 — Voice Activation, Intent, Response and Barge-In Flow

The microphone is an input device, not an identity mechanism. The runtime uses the Linux default microphone route, expected to be the EMEET device, and the default HDMI output for TTS/audio. Device identifiers are not hard-coded so administrators can change the OS default route without code changes.

ADR-004: Local Activation / VAD Before Cloud STT

Status: Baseline decision — ready for architecture approval

Context: Continuous audio recording/storage is prohibited and cloud STT should only receive a bounded utterance after local activation or speech detection. A rigid wake word may be unreliable for a four-year-old.

Decision: Use a local listening-ready state plus voice activity detection with an ephemeral memory buffer. Send only detected utterance segments to the selected STT provider. A local wake word remains an acceptable fallback if hardware/provider constraints require it.

Alternatives considered:

Continuous cloud streaming — excessive privacy and dependency surface.

Push-to-talk only — incompatible with the Release 0.2 independent voice goal.

Wake-word-only — potentially brittle for child pronunciation.

Consequences: The LLD must define buffer duration, VAD thresholds, timeout behavior, echo/duplex strategy and provider deletion guarantees.

## 5.2 Deterministic Intent Routing and Global Commands

ADR-005: Deterministic Intent Engine Before LLM

Status: Baseline decision — ready for architecture approval

Context: Commands and game answers must be predictable and safe. Generative interpretation cannot be allowed to invent state-changing actions.

Decision: Normalize STT text into deterministic intents using aliases, current state and current challenge choices. Only after intent classification may the companion response layer phrase child-facing language.

Alternatives considered:

LLM-first command routing — flexible but non-deterministic and violates the authoritative-action boundary.

Exact string matching only — too brittle for child speech variation.

Consequences: The command surface can be unit-tested exhaustively and expanded with synonyms without changing state authority.

| Intent | Authoritative behavior |
| --- | --- |
| stop | Highest priority. Cancel/interrupt TTS where feasible; stop current interaction; offer hub/end appropriate to context. |
| go back | Return to prior safe application state; never invoke OS/browser history. |
| another game / something else | Exit current activity cleanly and return to HUB. |
| again | Repeat prompt or replay activity according to current state. |
| help | Provide one concrete hint or 2–4 visual choices. |
| louder / quieter | Adjust child-requested software volume inside parent maximum only. |
| talk to me | Enter brief bounded companion exchange; conversation cannot execute privileged actions. |
| activity names / game answers | Map to enabled activities or current choices; ambiguous input gets one confirmation or visual fallback. |

## 5.3 LLM Boundary and Companion Response Layer

ADR-006: LLM as Personality Language Layer — Never State Authority

Status: Baseline decision — ready for architecture approval

Context: The PRD permits a controlled LLM response adapter but explicitly reserves scores, timers, learning, permissions, activity selection, recommendations and settings to authoritative application services.

Decision: Provide the response layer only with controlled context and a response intent such as PRAISE, HINT_INTRO, GREETING or SHORT_CHAT. The layer returns candidate child-facing text only. The core validates length/safety rules and remains the only action authority.

Alternatives considered:

Allow tool/action calls from the LLM — rejected because it creates a parallel control plane.

No LLM at all — acceptable fallback; deterministic templates must cover all mandatory operation.

Consequences: A provider outage cannot stop play. Mandatory product behavior always has deterministic text/templates.

## 5.4 Companion Behaviour Guardrails

Warm, playful, patient and clearly non-human.

Default sentences usually under 10–12 words; one question at a time.

Allow adequate response time and interruption; accept “no” without pressure.

No shaming, threats, diagnoses, emotion claims or persistent “why” questioning.

When objective behavior suggests difficulty, offer concrete choices such as a hint, easier round or another game.

Do not claim a pronunciation is wrong solely from STT confidence.

Praise varies and stays brief; celebration is intermittent rather than constant.

## 5.5 Volume Enforcement Model

The child-facing “louder” and “quieter” commands modify a normalized application volume inside a parent-configured maximum. The Audio Control Adapter maps that value to the Linux default output route. The parent maximum cannot be raised through child-visible commands. The effective appliance ceiling governs software output; an external TV/soundbar amplifier can still add physical gain and therefore remains an administrative/home setup responsibility unless later controlled via an approved hardware interface.

# 6. Camera, Presence, Recognition and Profile Architecture

## 6.1 Presence Detection — Release 0.3

Presence is a convenience capability. Frames from the Logitech C922 are processed locally and discarded. A presence event may move IDLE toward WELCOME, but camera failure never blocks entry or play. Presence does not imply identity.

ADR-007: Camera Capability Isolated from Core Play

Status: Baseline decision — ready for architecture approval

Context: Camera drivers, lighting and vision libraries can fail independently. The PRD requires camera presence and optional face identification to be non-blocking.

Decision: Expose presence/identity through a capability adapter that emits normalized events to the state orchestrator. Activities never call camera APIs directly. If native vision stability requires it, the adapter may run in an isolated worker process.

Alternatives considered:

Camera calls in renderers — fragments privacy and makes camera availability a game dependency.

Mandatory face ID at entry — rejected; identification is convenience only, never access control.

Consequences: Camera capability can be disabled, replaced or unavailable without changing the core play architecture.

## 6.2 Optional Face Identification

Enabled only after explicit parent consent and enrollment.

Create only the minimum local reference/template required by the chosen library; raw enrollment media is deleted unless explicitly retained by the parent.

Identity is a confidence-banded convenience signal. Uncertain identity falls back to generic play or a simple non-sensitive confirmation.

Profile details are not disclosed on uncertain identity and play is never blocked.

Voice biometrics / speaker identification are not implemented in planned releases.

Parent deletion revokes identification and removes the local template and related consent state.

## 6.3 Profile and Memory Separation

| Record class | Examples | Authority / rules |
| --- | --- | --- |
| Parent-entered profile | Display name, preferred greeting, companion preferences, difficulty, enabled activities, consent | Highest priority; changed only through parent/admin path. |
| Observed signals | Activity selections, replays, skips, concept exposures | Objective events only; no emotion labels. |
| Learning records | Answer outcomes, hint use, exposures, recent activity | Low-stakes evidence; no grades/mastery claims in 0.1. |
| Inferred preferences | Candidate interest/dislike, source, confidence, observations, first/last seen, parent status | Requires repeated evidence; parent-approved/entered status overrides. |
| Scores/progress | Stars/rewards, activity progress | Authoritative domain state; never writable by LLM. |

## 6.4 Adaptation Rules — Release 0.4

Adapt only from observable behavior: choices, completion, repeated skips, voluntary replay, hint use and difficulty outcomes.

Do not infer emotion or mental state.

Recommendation records include reason/source and confidence so parents can understand why they exist.

Parent-approved likes/dislikes override automated inference.

A declined recommendation is suppressed according to a cooldown policy; the companion does not nag.

Difficulty adaptation must be bounded to age-appropriate content and may never bypass enabled-activity or parent-content constraints.

# 7. Data Architecture and Local Persistence

## 7.1 Local Data Flow

Diagram 7.1.1 — Authoritative Local Data Flow

ADR-008: SQLite as the Authoritative Local Store

Status: Baseline decision — ready for architecture approval

Context: The appliance serves one child on one machine and needs transactional durability, offline operation, migrations, backup and simple diagnostics without running a database server.

Decision: Use a single SQLite database in WAL mode for authoritative operational data. Store large media/content packs on the filesystem with version/hash references tracked in SQLite.

Alternatives considered:

PostgreSQL/local DB server — unnecessary operational overhead.

JSON files for all state — poor transactional consistency and migration/query support.

Multiple per-module SQLite DBs — unnecessary in the MVP and complicates atomic updates.

Consequences: The repository layer owns transactions, migrations, schema versioning, integrity checks and backup/restore behavior.

## 7.2 High-Level Logical Entities

| Entity | Purpose |
| --- | --- |
| settings | Active parent/admin configuration snapshot and version |
| sessions | Start/end time, entry path, end reason, allowance consumption |
| activity_runs | Activity type, start/end, completion/exit reason |
| rounds | Challenge id/type, concept ids, outcome, hint use, reward result |
| rewards | Exact internal reward events and celebration descriptor |
| recent_history | Concept/distractor/challenge combinations for repetition suppression |
| learning_signals | Exposure, outcome, hint and replay evidence |
| content_versions | Content pack version, hash and validation status |
| profile (0.3) | Parent-entered profile and consent |
| preference_observations (0.4) | Objective evidence and inference metadata |
| allowance_counters (1.0) | Session/video consumption by configured period |
| diagnostic_events | Reason-coded operational events without raw media |

## 7.3 Retention and Privacy Matrix

| Artifact | Storage | Purpose | Default retention |
| --- | --- | --- | --- |
| Raw microphone audio | No persistent storage | Ephemeral utterance processing | Never retained by default |
| Raw camera frames | No persistent storage | Local presence/ID processing | Never retained |
| STT transcript | Minimized; raw transcript off by default | Intent execution / optional bounded debug | Intent category + confidence preferred |
| Activity history / progress | SQLite | Replay, progress, pilot metrics | Until parent reset/delete |
| Profile data | SQLite | Consented personalization | Until parent delete/reset |
| Face template (0.3) | Separate protected local record | Optional identification | Until consent revoked/delete |
| Logs | journald / rotated local logs | Diagnostics | Default 14 days; LLD-configurable |
| Content media | Local content packs | Core play | Until pack replaced |

## 7.4 Migration, Backup and Recovery

Every DB schema and content pack carries an explicit version.

Forward migrations run before interactive play becomes available.

Create a local pre-migration backup before destructive schema changes; keep bounded retention.

If migration fails, the core enters RECOVERY, refuses state mutation and emits an administrator-visible reason code.

Content validation failure disables only affected content/activity combinations where possible.

Backups contain only local state/content metadata; raw audio/video never enters the backup path.

# 8. Security, Privacy and Child-Safety Architecture

## 8.1 Trust Boundaries

| Boundary | Control |
| --- | --- |
| Child UI → Core | Loopback-only versioned API, server-side validation, renderer cannot perform privileged mutation |
| Core → Cloud provider | HTTPS adapter, minimal payload, explicit timeout/circuit breaker, no raw video |
| Kiosk user → OS | Dedicated non-admin auto-login runtime account; no routine admin privileges |
| Remote administration | Separate administrator account over Tailscale + SSH key; no public inbound app API |
| Parent Mode 1.0 | Protected hidden entry; not discoverable through normal child navigation |
| Local storage | Restricted filesystem ownership/permissions; stronger protection for biometric template before 0.3 |
| Child → Web | No unrestricted browser navigation; external URLs blocked in production shell |

## 8.2 STRIDE Threat Summary

| Threat | Primary mitigations |
| --- | --- |
| Spoofing | Parent Mode protected; optional face ID never access control; SSH keys + Tailscale for remote admin |
| Tampering | Controlled deployments/content hashes; server-side state validation; restricted write permissions |
| Repudiation | Reason-coded admin/config/reset/deployment events retained locally |
| Information disclosure | No persistent raw media; minimum cloud context; secrets never exposed to renderer; profile/inference data not child-visible |
| Denial of service | Provider timeouts/circuit breakers, bounded queues, offline fallback, systemd restarts, content isolation |
| Elevation of privilege | Non-admin kiosk account; Electron contextIsolation; nodeIntegration disabled; DevTools/navigation blocked; separate remoteadmin |

ADR-009: Dedicated Kiosk Runtime Account + Separate Remote Administration

Status: Baseline decision — ready for architecture approval

Context: The child-facing appliance auto-logs in and must not expose administrative capability, while development and support require SSH access.

Decision: Run JAITRA Play under a dedicated non-admin auto-login kiosk account. Use a separate administrator account with SSH key authentication over Tailscale. Provider secrets and writable state are permissioned so the Electron renderer cannot read secrets directly.

Alternatives considered:

Run everything as the admin user — broadens damage if kiosk escape occurs.

Run graphical app as root — unnecessary and unsafe.

Consequences: The privilege boundary is clear. A pilot may stage migration from the current account, but Release 1.0 hardening requires the dedicated-account model.

## 8.3 Electron Child-Shell Hardening

Fullscreen/kiosk window; menu bar and browser chrome hidden.

contextIsolation enabled; nodeIntegration disabled in renderer; preload bridge minimized.

DevTools disabled in production; common escape/navigation shortcuts blocked where technically feasible.

No remote web content is loaded into the core child shell. UI assets are bundled locally.

All unexpected navigation/window-open requests are denied.

Core unavailable → bundled branded recovery state with local reconnect loop; never generic browser network error.

No file chooser, download surface, terminal or system-settings launch path from child-visible interaction.

## 8.4 Secrets and Configuration

Provider credentials live outside the Electron bundle in /etc/jaitra-play/secrets.env or equivalent protected store.

Production renderer receives capability availability, never raw provider keys.

Secrets are excluded from Git, logs, diagnostics bundles and content packs.

Remote administration uses key-based SSH and Tailscale; no router port-forwarding is required.

Configuration validation uses typed bounds; invalid critical config fails safe, while non-critical values use explicit defaults.

# 9. Provider Integration and Controlled Cloud Boundary

## 9.1 Provider Gateway

| Adapter | Input | Output | Mandatory fallback |
| --- | --- | --- | --- |
| STT | Ephemeral utterance audio | Text + confidence/provider metadata | Visual interaction; one confirmation/retry policy |
| TTS | Bounded text/SSML + voice settings | Audio/playback status | Visual text/animation; optional local voice |
| LLM | Controlled context + response intent | Candidate child-facing language only | Deterministic templates/rules |
| Video 1.0 | Approved item ID + allowance state | Controlled playback surface/status | Feature unavailable or approved local video |

ADR-010: Provider-Neutral STT/TTS/LLM Adapters

Status: Baseline decision — ready for architecture approval

Context: Child speech accuracy, latency, cost and provider policy can vary; the PRD calls for configurable providers.

Decision: Define stable internal adapter contracts. Confine provider SDKs to the gateway layer and normalize timeouts, redaction, availability, errors and circuit-breaker state centrally.

Alternatives considered:

Direct provider calls from activity/voice code — couples product logic to one provider and fragments error handling.

One hard-coded provider — fast initially but expensive to reverse after child-speech testing.

Consequences: Provider choice can change without rewriting activity/state code.

## 9.2 Cloud Routing Policy

No cloud call is required for Release 0.1 visual play.

Cloud STT is invoked only after local activation/speech detection or an explicit fallback activation method.

Only the minimum utterance segment is transmitted; raw audio is not persistently stored by default.

LLM context excludes raw media, images, provider secrets and unnecessary history. Child name is omitted unless a future explicit requirement and parent approval justify it.

Provider failure opens a circuit breaker and immediately returns the capability to local/visual fallback rather than repeated open-ended retries.

Provider-specific features remain optional until adopted into the internal contract.

## 9.3 Timeout and Circuit-Breaker Baseline

| Capability | HLD behavior |
| --- | --- |
| STT | Short request timeout; one recovery attempt at most; retain round and expose visual fallback. |
| TTS | Playback failure does not block state transition; visual feedback remains visible. |
| LLM | Short timeout; deterministic template returned immediately on failure. |
| Video | If provider or embedding policy is unavailable, feature is disabled and allowance is not consumed. |

# 10. Deployment and Appliance Operations

## 10.1 Deployment Topology

Diagram 10.1.1 — Ubuntu Appliance Deployment Topology

ADR-011: Electron/React for Fullscreen Child Shell

Status: Baseline decision — ready for architecture approval

Context: The UI needs polished animation, large responsive game cards, consistent visual state and a reliable local recovery surface on Ubuntu.

Decision: Bundle the child UI in Electron with React/TypeScript. Electron main owns kiosk window lifecycle/navigation restrictions; the renderer is a presentation client of the local API.

Alternatives considered:

Chromium --kiosk with local SPA — lighter but generic browser startup/recovery surfaces are harder to fully suppress.

PySide/Qt — strong native option, but slower iteration for playful web-style animation/components.

Tauri — smaller and secure, but adds Rust/toolchain complexity for a lean MVP.

Consequences: Electron runtime overhead is acceptable on the target desktop in exchange for self-contained UI assets and controlled recovery/navigation.

ADR-012: systemd User Services for Core and UI Lifecycle

Status: Baseline decision — ready for architecture approval

Context: The application needs automatic startup, restart-on-crash and reliable access to the logged-in user audio/camera session.

Decision: Run jaitra-core.service and jaitra-ui.service as systemd user services under the auto-login kiosk account with Restart=always and bounded restart delay. Start the core before UI readiness is expected; the UI can still render branded recovery while reconnecting.

Alternatives considered:

System-level core service — stronger boot independence but complicates access to user-session PipeWire/camera services.

GNOME Startup Applications only — weak restart/health semantics.

Custom supervisor script — duplicates systemd capabilities.

Consequences: Lifecycle becomes standard, diagnosable and compatible with Ubuntu user-session audio/video devices. LLD defines unit dependencies and environment.

## 10.2 Runtime Directory Layout

| Path | Purpose | Write authority |
| --- | --- | --- |
| /opt/jaitra-play/ | Versioned application binaries, Electron bundle, Python environment, immutable built-in assets | Deployment/admin only |
| /etc/jaitra-play/config.yaml | Validated parent/admin configuration until Parent Mode exists | Admin only |
| /etc/jaitra-play/secrets.env | Provider credentials, mode 0600 | Admin/core only |
| /var/lib/jaitra-play/jaitra.db | Authoritative SQLite state | Core runtime |
| /var/lib/jaitra-play/content/ | Validated content packs and local media | Deployment/content manager |
| /var/lib/jaitra-play/backups/ | Bounded pre-migration backups | Core/admin |
| /var/log/jaitra-play/ | Optional rotated application logs in addition to journald | Core runtime |

## 10.3 Service Lifecycle and Recovery

| Failure condition | Runtime response | Child-facing result |
| --- | --- | --- |
| Core crash | Electron stays fullscreen; systemd restarts core; UI reconnects and requests authoritative snapshot | Branded recovery only; no Linux/browser error |
| UI crash | systemd restarts Electron; core state persists | Resume safe hub/activity if recoverable; otherwise HUB/IDLE |
| SQLite open/migration failure | Core enters fatal health state and rejects mutation | Branded recovery; remote admin required |
| Internet/provider outage | Capability circuit breaker opens | Visual play continues; voice/video uses fallback/unavailable state |
| Camera unavailable | Presence/identity capability disabled | Normal child entry and play |
| Invalid content pack | Reject pack or affected activity/content pool | Hide affected option and log reason |
| HDMI/mic route changed | Re-open Linux default route; capability marked unavailable if open fails | Visual play remains functional; admin corrects OS default |

## 10.4 Remote Operations

Tailscale provides the private management network; SSH is key-based.

No public inbound web/runtime port is opened for the child application.

Deployments are versioned via Git/release bundles; application and content versions are recorded in diagnostics.

Rollback restores the previous application bundle and, when compatible, the previous content pack. DB rollback is avoided after forward schema migration unless a tested restore procedure exists.

Remote diagnostics must not require exposing developer tools on the TV.

# 11. Release Architecture Evolution

The architecture is deliberately cumulative. New releases activate modules behind existing contracts while preserving the Release 0.1 activity, content, state and persistence core.

| Release | Architecture activated |
| --- | --- |
| 0.1a — Play foundation | Electron shell; core runtime; orchestrator; content catalog; challenge generator; Picture Guess; rewards; SQLite; recovery; file-based admin config |
| 0.1b — Common activity framework | Colours & Shapes + Memory Cards; renderer contract validated across three activities; shared rewards/transitions/content |
| 0.1c — Activity library | Riddle Guess + What Comes Next; content breadth and repetition protection validated |
| 0.2 — Talk | Voice Coordinator, VAD/activation, STT/TTS adapters, deterministic intent engine, global commands, game selection/answers, barge-in path, optional LLM language |
| 0.3 — Know Me | Presence adapter, consented optional face identification, enrollment, profile/memory, uncertain-identity safe flow |
| 0.4 — Adapt | Preference observation/inference, objective difficulty/engagement adaptation, bounded recommendations, parent-status precedence |
| 1.0 — Appliance | Protected Parent Mode, session/video allowance enforcement, max software volume, controlled video if feasibility passes, kiosk hardening, runbooks |

## 11.1 Release Gates as Architecture Gates

| Gate | Architecture evidence required |
| --- | --- |
| 0.1 | No activity can trap the child; content/rewards/progress persist; crash/offline tests remain child-safe; engagement/replay events exist. Adult pointer assistance is acceptable. |
| 0.2 | Voice commands/answers use authoritative state; fallback always works; STT/TTS outage cannot corrupt or block visual play. |
| 0.3 | Presence/identity can be disabled or fail independently; consent/delete works; uncertain identity never blocks access or reveals profile data. |
| 0.4 | Adaptation is traceable to objective signals; no emotion inference; parent-approved data overrides inference; decline is respected. |
| 1.0 | Parent boundaries, volume/session/video limits, kiosk escape resistance, restart/recovery and approved-content controls pass home-use fault tests. |

# 12. Observability, Metrics and Diagnostics

## 12.1 Structured Event Taxonomy

| Domain | Representative events |
| --- | --- |
| Session | SESSION_STARTED, SESSION_ENDED, ENTRY_PATH, END_REASON |
| Activity | ACTIVITY_SELECTED, ACTIVITY_STARTED, ACTIVITY_EXITED, ACTIVITY_COMPLETED |
| Round | ROUND_STARTED, ANSWER_SUBMITTED, HINT_USED, ROUND_COMPLETED |
| Reward / progress | REWARD_ISSUED, PROGRESS_SAVED |
| Content | CONCEPT_PRESENTED, CHALLENGE_GENERATED, RECENT_HISTORY_SUPPRESSED, CONTENT_INVALID |
| Voice 0.2 | VOICE_INTENT, CONFIDENCE_BAND, CONFIRMATION_SHOWN, VISUAL_FALLBACK, VOICE_ACTION_COMPLETED |
| Presence 0.3 | PRESENCE_STATE, IDENTITY_RESULT_BAND |
| Adapt 0.4 | PREFERENCE_SIGNAL, INFERENCE_UPDATED, RECOMMENDATION_OFFERED/ACCEPTED/DECLINED/SUPPRESSED |
| Operations | PROCESS_RESTART, PROVIDER_UNAVAILABLE, DEVICE_UNAVAILABLE, MIGRATION_FAILED, RECOVERY_ENTERED/EXITED |

## 12.2 Logging Rules

Use structured JSON logs with timestamp, level, component, eventCode, request/session/correlation IDs and reasonCode where relevant.

Do not log raw microphone audio, raw video frames, provider secrets, face enrollment images or unrestricted LLM prompts/responses.

Raw STT transcripts are off by default. Store intent category and confidence band unless bounded administrator debug mode is explicitly enabled.

Child-facing UI never exposes diagnostic detail.

Pilot summaries should be derivable from events: return/engagement, completion, replay, exit reasons, hint use and later voice success/fallback rate.

## 12.3 Health Model

| Health area | States | Child impact rule |
| --- | --- | --- |
| Core | STARTING / HEALTHY / DEGRADED / FATAL | FATAL shows branded recovery; no raw error text |
| Content | VALID / PARTIAL / INVALID | PARTIAL hides affected activity/pool; unrelated play continues |
| Voice | AVAILABLE / DEGRADED / UNAVAILABLE | Visual fallback always available |
| Camera | AVAILABLE / UNAVAILABLE | Never blocks play |
| Provider | CLOSED / OPEN circuit / RECOVERING | Open circuit disables only that capability |
| Storage | HEALTHY / READ_ONLY / FATAL | Refuse unsafe mutation rather than risk corrupt progress |

# 13. Additional Architectural Decisions

ADR-013: File-Based Parent Configuration until Parent Mode 1.0

Status: Baseline decision — ready for architecture approval

Context: Parent configuration is required from Release 0.1, while the protected parent-facing UI is intentionally deferred until 1.0.

Decision: Use a validated local configuration file for child display name, companion name, maximum software volume, enabled activities, difficulty and other bounded settings. The runtime loads it through a typed configuration service. Release 1.0 adds a protected UI over the same service.

Alternatives considered:

Build Parent UI in 0.1 — adds scope before engagement is validated.

Hard-code settings — violates the parent-control requirement.

Consequences: Configuration semantics remain stable when the UI arrives; only the input surface changes.

ADR-014: Controlled Video behind Provider Contract and Feasibility Gate

Status: Baseline decision — ready for architecture approval

Context: The product requires bounded approved video in 1.0 but must not expose unrestricted YouTube/web navigation, recommendations, Shorts, comments or advertising-driven discovery.

Decision: Define a VideoProvider interface and allowance hooks now, but activate video only after a feasibility/policy spike. If a web provider cannot guarantee child-safe presentation, use an approved local-video source or another controlled provider.

Alternatives considered:

Embed normal YouTube website — rejected; child-safe navigation and recommendation control cannot be guaranteed.

Commit to a specific embedded provider now — premature before technical/policy validation.

Approved local video only — safe fallback and valid 1.0 implementation.

Consequences: Early-release code does not depend on YouTube. Allowance enforcement remains provider-neutral.

## 13.1 Session and Allowance Enforcement

The Session & Limit Manager is present from the beginning even though hard allowances are a 1.0 feature. This avoids retrofitting timer authority into activities later. Activities receive remaining-session information only as presentation metadata and cannot extend limits themselves.

| Limit | Authority | Enforcement behavior |
| --- | --- | --- |
| Session time | Parent config → Session & Limit Manager | Warn softly near end; finish/close current micro-round safely; warm ending; deny new round after expiry |
| Video time | Allowance counter + VideoProvider | Consume only during approved playback; stop/return safely at expiry; do not count failed/unavailable starts |
| Software volume ceiling | Parent config → Audio Control Adapter | Child commands may move volume only within ceiling; parent raises ceiling through protected admin path |
| Enabled activities | Parent config → Activity Service | Disabled activities are absent from hub and unavailable to voice intent resolution |

# 14. Technology and Hardware Baseline

## 14.1 Technology Baseline

| Layer | Baseline | Rationale |
| --- | --- | --- |
| Child shell | Electron + React + TypeScript | Playful responsive UI, bundled local assets, fullscreen/navigation control and independent recovery surface |
| Core runtime | Python 3.x | Strong audio/VAD, camera/vision and provider ecosystem; rapid iteration on Ubuntu |
| Local API | FastAPI/ASGI-compatible REST + WebSocket | Typed validation/testing and loopback-only deployment |
| Persistence | SQLite WAL | Transactional local-first store for one-child appliance; easy backup and migration |
| Content | Versioned JSON/YAML manifests + local media | Human-reviewable, source-controlled, portable and activity-independent |
| Audio | Linux default PipeWire/PulseAudio routes | Honors administrator-selected EMEET input and HDMI output without hard-coded device IDs |
| Camera | Linux V4L2/OpenCV-compatible adapter | Logitech C922 local ephemeral frame processing |
| Lifecycle | systemd user services | Auto-start/restart with graphical/audio user-session access |
| Remote ops | Git + Tailscale + SSH + VS Code Remote | Matches the development/admin model while staying outside child UI |

## 14.2 Pilot Hardware Baseline

The HLD is not tied to a single motherboard or display, but the pilot must be validated on the current JAITRA Play desktop and connected TV environment. The following baseline is sufficient and provides ample headroom for the staged roadmap.

| Element | Pilot baseline / architectural assumption |
| --- | --- |
| OS | Ubuntu 26.04 LTS |
| CPU | AMD Ryzen 5 5500 class |
| GPU | NVIDIA RTX 3050 6 GB class; GPU acceleration optional for Release 0.1 UI but useful for later vision |
| RAM | 16 GB |
| Storage | 500 GB NVMe class |
| Display | Non-touch TV/large display via HDMI; child interaction is visual pointer in 0.1 and voice-first from 0.2 |
| Camera | Logitech C922 |
| Microphone | EMEET OfficeCore M0 Plus via Linux default input |
| Audio | Linux default HDMI output to TV/sound system |
| Management | Tailscale + SSH key access |

## 14.3 Dependency Versioning

Exact package versions are pinned in the repository/lockfiles during LLD implementation.

Application version, DB schema version, content pack version and UI/core API version are independently visible in diagnostics.

Upgrade compatibility policy: UI/core current major version must match; N-1 minor/staged compatibility is supported only where explicitly tested.

Provider SDK updates never bypass adapter contract tests.

# 15. Verification and Quality Gates

| Test area | Minimum HLD-level acceptance |
| --- | --- |
| State transition tests | Every semantic command is tested in allowed/disallowed states; renderer cannot navigate around orchestrator. |
| Content validation | Bad IDs, missing media, duplicate answer truth, invalid difficulty and empty pools rejected before child display. |
| Offline test | Network disabled before boot and during session; Release 0.1 remains fully playable. |
| Process fault injection | Repeatedly kill UI/core; recovery remains branded and no OS/browser error escapes. |
| Persistence recovery | Restart across answer/reward/activity transitions; DB consistent and no duplicate reward mutation. |
| Voice degradation | STT timeout/misrecognition/provider outage → one confirmation or visual fallback with round state intact. |
| Privacy test | Filesystem/log scan confirms no raw audio/video persistence by default. |
| Camera failure | Disconnect/deny C922; play remains accessible. |
| Kiosk test | Child-visible paths cannot open external URL, system settings, file picker, terminal or DevTools. |
| Release metrics | Pilot events support return, engagement, completion, replay and later voice-success summaries. |
| Allowance test 1.0 | Session/video/volume constraints cannot be bypassed by activity or child voice commands. |
| Remote admin test | All required diagnostics/deployment actions possible over Tailscale + SSH without exposing admin UI to child. |

## 15.1 Release 0.1a Definition of Done

Auto-login reaches the branded child shell after reboot.

Picture Guess is entirely data-driven and survives restart.

At least one content pack passes validation and loads locally.

Reward/progress transaction is durable and idempotent across a forced restart test.

Internet removal has no impact on the activity.

Core kill shows branded recovery and auto-recovers.

No route from normal child UI to OS/browser/developer controls.

Pilot telemetry captures session, activity, round, reward and exit/replay signals.

# 16. Risks, Engineering Spikes and Deferred Decisions

| Risk | Impact | Mitigation / engineering spike | Deferred decision |
| --- | --- | --- | --- |
| Four-year-old STT accuracy | High | 0.2 benchmark with representative child speech; deterministic aliases; visual fallback | Provider choice and confidence thresholds |
| Electron kiosk on Ubuntu/Wayland | Medium | 0.1a verify fullscreen, shortcut blocking, GPU acceleration, reboot/crash behavior | Exact kiosk flags/window-manager tuning |
| Audio routing and barge-in | High | 0.2 test default mic/HDMI, echo, VAD while TTS plays, stop interruption | AEC/VAD library and duplex strategy |
| Camera presence robustness | Medium | 0.3 test C922 under actual room lighting/distance; failure remains non-blocking | Presence model/library |
| Face identification privacy/security | High | 0.3 consent/enrollment/delete spike; protected template storage | Recognition library and template protection mechanism |
| Controlled video | High | 1.0 feasibility/policy spike; approved local-video fallback | Provider/source selection |
| Content repetition/quality | High | Early content validator, recent-history suppression and parent pilot review | Exact suppression window by activity |
| At-rest child data protection | Medium | 0.3 privacy review before profile/biometric expansion | Filesystem permissions + protected blobs vs SQLCipher |
| External audio gain | Medium | Set TV/soundbar gain administratively; enforce hidden software ceiling in OS | Whether hardware/CEC control is needed later |

## 16.1 Explicitly Deferred from HLD to LLD / Spikes

Exact FastAPI endpoint names, Pydantic schemas, error codes and WebSocket queue sizes.

SQLite column-level schema, indexes, migration filenames and repository class structure.

Exact VAD/AEC library, utterance buffer duration and child-speech confidence bands.

Face-recognition library and template encryption/protection mechanism.

Exact content-pack JSON/YAML schemas and validator implementation.

Electron Wayland/X11 flags and shortcut-blocking implementation details.

Systemd unit file syntax, environment files and startup dependency directives.

Approved video source/provider and embedding implementation.

# 17. Architectural Decision Log

| ADR | Decision | Status |
| --- | --- | --- |
| ADR-001 | Two-process local appliance: Electron child shell + Python authoritative runtime | Baseline |
| ADR-002 | Versioned loopback REST + WebSocket contract | Baseline |
| ADR-003 | Structured content + challenge generator + renderer separation | Baseline |
| ADR-004 | Local activation/VAD before cloud STT | Baseline |
| ADR-005 | Deterministic intent engine before LLM | Baseline |
| ADR-006 | LLM as personality language layer, never state authority | Baseline |
| ADR-007 | Camera capability isolated from core play | Baseline |
| ADR-008 | SQLite as authoritative local store | Baseline |
| ADR-009 | Dedicated kiosk runtime account + separate remote administration | Baseline |
| ADR-010 | Provider-neutral STT/TTS/LLM adapters | Baseline |
| ADR-011 | Electron/React for fullscreen child shell | Baseline |
| ADR-012 | systemd user services for core and UI lifecycle | Baseline |
| ADR-013 | File-based parent configuration until Parent Mode 1.0 | Baseline |
| ADR-014 | Controlled video behind provider contract and feasibility gate | Baseline |

“Baseline” means the decision is the proposed implementation baseline of this completed HLD and becomes binding once the HLD is architecture-approved. Any change thereafter should be recorded as a new or superseding ADR rather than silently reinterpreted in code.

# 18. PRD-to-HLD Traceability

| PRD requirement area | HLD design coverage |
| --- | --- |
| Fullscreen child shell / no OS controls | ADR-001, ADR-011; Sections 8.3, 10 |
| 0.1 assisted visual pilot on non-touch TV | Sections 1, 3.3, 11; 0.1 does not require independent child control |
| Five structured activities | Sections 3.4, 4; ADR-003 |
| Rewards and local progress | Sections 3.1, 7; SQLite authoritative store |
| Safe startup/crash recovery | Sections 2.5, 3.3, 10.3, 15 |
| Voice global commands and visual fallback | Section 5; ADR-004, ADR-005, ADR-010 |
| Linux default microphone and HDMI output | Sections 5.1, 14 |
| LLM cannot mutate state | ADR-006; Sections 3.1, 5.3 |
| No continuous raw media storage | Sections 5.1, 6, 7.3, 8 |
| Presence optional and non-blocking | ADR-007; Section 6.1 |
| Optional face ID with consent/delete | Section 6.2; profile separation 6.3 |
| No voice identity | Sections 5.1 and 6.2 |
| Objective adaptation only / no emotion inference | Sections 4.4 and 6.4 |
| Parent control over content/time/volume/data | Sections 1.1, 10, 13 |
| Protected Parent Mode in 1.0 | Sections 3.3, 8.1, 13 |
| Controlled video / no unrestricted browsing | ADR-014; Sections 9, 13 |
| Tailscale + SSH remote administration | Sections 8, 10, 14 |
| Content versioning and repetition protection | Sections 4 and 7 |
| Release 0.1a/0.1b/0.1c increments | Section 11 |
| Evidence-led release gates | Section 11.1 and Section 15 |

# 19. LLD and Implementation Handoff

This HLD intentionally fixes the system shape and authority boundaries while leaving class-level implementation details to the LLD. The LLD may optimize internal implementation but must not violate the following binding architectural invariants after HLD approval.

## 19.1 Binding Invariants for the LLD

The child renderer is never authoritative for scores, answer truth, timers, learning state, permissions, recommendations or parent settings.

Release 0.1 does not depend on internet, STT, TTS, LLM or camera availability.

Voice state mutation passes through deterministic intent validation and the core state machine.

LLM output is text only and cannot call privileged application actions.

Raw microphone audio and raw camera frames are not persistently stored by default.

Camera identity is optional, consented and never access control.

Parent maximum software volume, time allowances and enabled-activity constraints cannot be raised by child interaction.

Normal child navigation cannot escape to external web/system surfaces.

External provider failure cannot corrupt local progress or trap the child.

All durable state mutations pass through the repository/transaction boundary.

## 19.2 LLD Deliverables Expected

| LLD area | Expected artifact/detail |
| --- | --- |
| Repository structure | Electron app, Python packages, shared API schemas, content packs, deployment assets |
| API specification | REST paths, WebSocket events, request/response schemas, error codes, reconnect behavior |
| State machine implementation | Transition table, guards, idempotency and recovery rules |
| Database design | DDL, indexes, migration strategy, backup/restore procedure |
| Content schema | Concept/challenge definitions, validator rules, pack versioning and asset conventions |
| Activity framework | Renderer interfaces, challenge policies and common reward/transition components |
| Voice implementation | VAD/STT/TTS adapters, intent aliases, confidence bands, barge-in state and fallback |
| Security hardening | Electron settings, filesystem permissions, secret loading, kiosk account and SSH/Tailscale rules |
| Service deployment | systemd user units, environment, startup order, health checks, log rotation |
| Test plan | Unit/contract/integration/fault/privacy/kiosk/release-gate test cases |

## 19.3 Recommended Implementation Order

1.  0.1a-1: repository skeleton, core boot, SQLite migrations, content validator, loopback API and branded Electron recovery.

2.  0.1a-2: authoritative state machine, activity contract, Picture Guess and persistence/reward events.

3.  0.1a-3: kiosk auto-start, fault injection, offline testing, pilot telemetry and content pack expansion.

4.  0.1b/0.1c: additional renderers using the unchanged activity contract.

5.  0.2: voice pipeline only after 0.1 engagement/stability evidence is available.

6.  0.3/0.4/1.0: activate modules strictly behind the established capability, state and persistence boundaries.

# 20. Glossary

| Term | Definition |
| --- | --- |
| ADR | Architectural Decision Record |
| C4 | Architecture visualization model using Context, Container, Component and Code levels |
| Challenge | Runtime task produced by combining structured content with an activity policy |
| Concept | Reusable subject containing media, language strings, hints, prompts, category and difficulty metadata |
| Core Runtime | Authoritative local JAITRA Play process that owns business rules and persistence |
| Electron | Desktop shell used to bundle and control the fullscreen React child UI |
| LLM | Large Language Model; optional personality-language provider only |
| STT | Speech-to-text |
| TTS | Text-to-speech |
| VAD | Voice/speech activity detection |
| WAL | SQLite Write-Ahead Logging mode |
| Visual fallback | Child-facing non-voice path available when recognition is unavailable or uncertain |
| Circuit breaker | Provider-failure control that temporarily stops repeated calls and exposes a local fallback capability state |

# 21. Source Baseline and Document Authority

Requirements authority: JAITRA Play — MVP Product Requirements Document v1.0 (approved). This HLD does not supersede product requirements. Where the PRD does not prescribe an implementation choice, this HLD records a proposed architecture baseline or engineering target.

Documentation/design-depth reference: High-Level Design: Jaitra Desktop Search (JDS), Version 5.0. That document is used only as a documentation-quality reference for C4 decomposition, explicit ADRs, measurable NFRs, component contracts, data/security/operations design and consolidated decision logging. JDS product-specific Windows/.NET technology choices are not inherited by JAITRA Play.

Document authority order after approval: Approved PRD → Approved HLD → Approved LLD → implementation. If any lower-level artifact conflicts with a higher-level approved artifact, the higher-level requirement/decision governs until an explicit change is approved.

# Appendix A. API Contract Examples

Illustrative envelope (exact endpoint/schema names are LLD-owned):

{
  "apiVersion": "1.0",
  "requestId": "<guid>",
  "sessionId": "<optional-guid>",
  "type": "ANSWER_SELECTED",
  "payload": {"challengeId": "...", "choiceId": "..."}
}

## A.1 Core Response Envelope

{
  "apiVersion": "1.0",
  "requestId": "<guid>",
  "type": "STATE_UPDATE",
  "payload": {
    "appState": "ROUND_FEEDBACK",
    "outcome": "CORRECT",
    "reward": {"stars": 3, "celebration": "STAR_SHOWER"},
    "nextActions": ["NEXT_ROUND", "ANOTHER_GAME"]
  }
}

## A.2 Contract Guardrails

Unknown/invalid state-mutating commands return a typed domain error and leave authoritative state unchanged.

Every mutation is idempotent or protected by request/challenge identifiers so UI reconnect/retry cannot double-award rewards.

WebSocket reconnect always begins with an authoritative state snapshot before incremental events resume.

Renderer never receives provider credentials or direct database access.

# Appendix B. State Transition Guardrails

| From | Command / condition | To | Guardrail |
| --- | --- | --- | --- |
| BOOTSTRAP | DB + config + content valid | IDLE | No interactive play before validation |
| BOOTSTRAP | Critical migration/open failure | RECOVERY | No state mutation permitted |
| IDLE | Child/presence begins entry | WELCOME | Presence optional; manual/pointer entry remains possible |
| WELCOME | Greeting complete | HUB | No open-ended conversation required |
| HUB | Enabled activity selected | ACTIVITY_LOADING | Disabled activity cannot be resolved by pointer or voice |
| ACTIVITY_LOADING | Challenge valid/media ready | ROUND_ACTIVE | Challenge truth created/validated in core |
| ROUND_ACTIVE | Answer selected/recognized | ROUND_FEEDBACK | Exactly one active challenge ID accepted |
| ROUND_ACTIVE | Exit/another game | HUB | Round closes with explicit exit reason |
| ROUND_FEEDBACK | Next round | ROUND_ACTIVE | Reward/progress committed before next challenge becomes authoritative |
| Any child state | Session limit reached | SESSION_END | No new round after limit; current micro-round safely closes |
| Any voice-capable state | STOP | Safe cancel/exit path | STOP has priority over TTS and ordinary intent |
| RECOVERY | Core/content validated | HUB or IDLE | Never auto-resume an unsafe stale round |

# Appendix C. Operational Directory and Service Baseline

## C.1 systemd User Service Relationship

| Unit | Purpose | Key HLD behavior |
| --- | --- | --- |
| jaitra-core.service | Starts authoritative Python runtime | Restart always; loads config/secrets; opens DB; validates content; publishes health |
| jaitra-ui.service | Starts Electron kiosk shell | Restart always; connects loopback API; displays bundled recovery while core unavailable |

## C.2 Startup Sequence

1.  Ubuntu boots and auto-logs into the dedicated kiosk account.

2.  User systemd instance starts JAITRA Core.

3.  Core validates config, schema and content; health remains STARTING until safe state is available.

4.  Electron shell starts fullscreen and connects to 127.0.0.1.

5.  If core is healthy, UI renders authoritative IDLE/WELCOME/HUB state; otherwise it renders branded RECOVERY and retries.

6.  Audio/camera capabilities initialize independently and advertise availability; failure does not block Release 0.1.

## C.3 Operational Acceptance before Release 1.0

Dedicated kiosk account has no sudo/admin privilege.

Remote administrator account is separate and key-based over Tailscale.

No public inbound application service is listening beyond expected local/management surfaces.

Power-cycle, crash, content corruption, network removal and device-disconnect scenarios have documented recovery evidence.

Parent reset/delete paths cover progress/profile/preferences/face template according to the enabled release.

Controlled video provider, if enabled, passes explicit child-safe UI and allowance tests.