JAITRA PLAY

Low-Level Design

Implementation mechanics for the local-first child companion appliance

| Document field | Value |
| --- | --- |
| Document ID | JAITRA-PLAY-LLD-001 |
| Version | 1.0 |
| Status | Complete - Ready for Technical Approval |
| Date | 3 September 2026 |
| Requirements authority | Approved JAITRA Play PRD v1.0 |
| Architecture authority | Approved JAITRA Play HLD v1.0 |
| Implementation scope | Releases 0.1a through 1.0; Release 0.1 implementation is fully fixed by this LLD |
| Target appliance | Ubuntu 26.04 LTS, HDMI display, Logitech C922, EMEET OfficeCore M0 Plus |
| Next controlled artifact | Implementation repository + Release 0.1a test evidence |

Implementation position: This LLD does not redesign the approved HLD. It resolves the HLD handoff into repository layout, schemas, APIs, state guards, persistence rules, UI boundaries, service units, security controls, test contracts and release sequencing. Where the HLD explicitly retained a provider/library engineering spike, this LLD fixes the internal contract and preserves that selection as a gated decision rather than inventing a provider choice.

# Contents

1. Purpose, Scope and Design Authority

2. Binding Architecture Invariants

3. Implementation Baseline and Repository Structure

4. Runtime Processes and Internal Module Boundaries

5. Configuration and Secret Model

6. Local REST and WebSocket Contract

7. Authoritative State Machine Implementation

8. Persistence, Transactions and SQLite Schema

9. Content Pack Format and Validation

10. Activity Framework and Challenge Contract

11. Release 0.1a Picture Guess Detailed Design

12. Release 0.1b/0.1c Activity Designs

13. Rewards, Progress and Learning Signals

14. Child UI and Electron Implementation

15. Release 0.2 Voice and Companion Design

16. Release 0.3 Presence, Identity and Profile Design

17. Release 0.4 Adaptation Design

18. Release 1.0 Parent Controls, Limits and Controlled Video

19. Observability, Health and Reason Codes

20. Security and Filesystem Permissions

21. systemd, Deployment and Remote Operations

22. Backup, Migration and Recovery

23. Verification and Test Design

24. Release Build Plan and Engineering Gates

25. Traceability and Implementation Handoff

Appendix A. API and Event Schemas

Appendix B. SQLite DDL Baseline

Appendix C. Content Pack Examples

Appendix D. systemd Unit Baseline

Appendix E. Error and Reason Code Catalogue

# 1. Purpose, Scope and Design Authority

This document is the implementation-level design for JAITRA Play. The approved PRD remains the product requirements authority and the approved HLD remains the architecture authority. This LLD makes the HLD executable without introducing a parallel architecture.

## 1.1 Scope

Release 0.1a is specified to implementation-ready depth: repository, processes, API, database, content, Picture Guess, rewards, Electron shell, systemd, fault recovery and tests.

Release 0.1b and 0.1c are specified at renderer/policy depth so they can be added without changing the common activity contract.

Releases 0.2-1.0 have fixed internal contracts, state/data boundaries and test gates. Provider/library selections intentionally remain gated where the approved HLD called for an engineering spike.

Single child, single Ubuntu appliance. Multi-user cloud tenancy, orderable app-store distribution and internet-facing runtime APIs are out of scope.

## 1.2 Authority Order

| Priority | Artifact | Rule |
| --- | --- | --- |
| 1 | Approved JAITRA Play PRD v1.0 | Defines product behavior, safety, release gates and non-goals. |
| 2 | Approved JAITRA Play HLD v1.0 | Defines architecture, trust boundaries, process model, persistence and ADRs. |
| 3 | This LLD v1.0 | Defines implementation mechanics within the HLD boundaries. |
| 4 | Code / configuration / content | Must conform to the approved artifacts; deviations require a recorded change. |

## 1.3 Implementation Decision Status

| Status | Meaning |
| --- | --- |
| FIXED | Required for implementation; code may not diverge silently. |
| CONFIGURABLE | Implementation is fixed; value is parent/admin or environment configuration. |
| SPIKE-GATED | Interface is fixed, exact provider/library remains intentionally undecided until the named release spike. |
| DEFERRED | Not implemented before the release named by the PRD/HLD. |

# 2. Binding Architecture Invariants

The Electron renderer never writes scores, rewards, timers, learning state, settings, recommendations, allowances or database state.

JAITRA Core is the single mutation authority. Every mutation is validated against authoritative application state and committed through the repository boundary.

Release 0.1 is fully playable with network disabled and has no runtime dependency on STT, TTS, LLM or camera.

All child-facing navigation is semantic application navigation. Browser history, external URLs, desktop controls and OS dialogs are never child navigation paths.

Raw microphone audio and raw camera frames are ephemeral and are not persistently stored by default.

Voice state-changing actions pass through deterministic intent routing. LLM output is language only.

Optional camera identity is never access control. Camera failure never blocks play.

Parent maximum volume, enabled activities and time/video allowances cannot be raised by child interactions.

Provider or device failure may degrade one capability but cannot corrupt local progress or trap the child.

Unknown or incompatible UI/core API major versions enter branded recovery rather than a generic HTTP/browser error.

Code-review rule: Any pull request that violates an invariant must be treated as an architecture change, not a normal refactor.

# 3. Implementation Baseline and Repository Structure

## 3.1 Technology Baseline

| Layer | Implementation | Decision |
| --- | --- | --- |
| Child shell | Electron main + React + TypeScript renderer | FIXED |
| Core | Python 3.x runtime | FIXED |
| Local API | FastAPI-compatible ASGI REST + WebSocket on 127.0.0.1 | FIXED |
| Validation/models | Pydantic-compatible typed domain/API models | FIXED |
| Persistence | SQLite WAL via repository layer | FIXED |
| Content | Versioned JSON manifests/data + local media | FIXED for 0.1 |
| Testing | pytest for core; Vitest/React Testing Library for UI; Playwright/Electron smoke tests | FIXED tool families |
| Lifecycle | systemd user services | FIXED |
| Remote operations | Git + Tailscale + SSH + VS Code Remote | FIXED |
| Voice/vision providers | Stable adapters; exact providers/libraries selected by release spike | SPIKE-GATED |

Exact numeric package versions are frozen by lockfiles during repository bootstrap on the target Ubuntu host. The repository must commit the resolved Python lock, Node lockfile and a machine-readable dependency manifest; updates occur only through reviewed dependency changes. This avoids inventing versions that have not been validated on the actual 26.04 appliance.

## 3.2 Monorepo Layout

jaitra-play/ README.md pyproject.toml uv.lock / equivalent Python lock package.json package-lock.json / equivalent Node lock apps/ core/ # Python authoritative runtime jaitra_core/ api/ # REST/WS gateway state/ # state machine + commands activities/ # activity service + policies content/ # catalog, loader, validator rewards/ # reward/progress service sessions/ # session + limit manager persistence/ # repositories, migrations voice/ # 0.2 adapters/coordinator profile/ # 0.3 profile/consent presence/ # 0.3 capability adapter adaptation/ # 0.4 inference/recommendations providers/ # STT/TTS/LLM/video gateways observability/ # event/log/health config/ # typed configuration ui/ electron/ # main/preload, kiosk lifecycle src/ # React renderer app/ states/ components/ activities/ theme/ packages/ contracts/ # generated/shared API enums/schemas content-tools/ # validator/build CLI content/ packs/ # source-controlled content packs deploy/ systemd/ # service units scripts/ # install/update/rollback/diagnose config/ # example config, not secrets migrations/ # ordered SQLite migrations tests/ contract/ integration/ fault/ privacy/ kiosk/ docs/ PRD/ HLD/ LLD/ runbooks/

## 3.3 Dependency Direction

Figure 3.3.1 - Allowed implementation dependency direction

Dependency rule: UI code may import shared contract types but never Python domain logic or persistence code. Provider SDK imports are confined to provider adapter modules.

# 4. Runtime Processes and Internal Module Boundaries

## 4.1 Process Model

| Process | Owner | Responsibilities | Must not do |
| --- | --- | --- | --- |
| jaitra-core | Python | Authoritative state, challenges, rewards, persistence, config, capability orchestration, health | Render child UI; expose LAN/public API |
| jaitra-ui | Electron | Fullscreen window, React rendering, local input, branded recovery, semantic command emission | Own score/timer truth; direct DB/provider access |
| optional capability worker | 0.3+ only if needed | Camera/vision isolation or CPU-heavy capability | Become mandatory for normal play |

## 4.2 Core Module Contracts

| Module | Primary API | Allowed dependencies |
| --- | --- | --- |
| api | CommandEnvelope -> CommandResult; event subscribers | state, health, media service |
| state | dispatch(command, context) -> StateDelta | sessions, activities, rewards, profile |
| sessions | start/end/tick/check_limits | repository, config |
| activities | start/answer/hint/exit | content, rewards, repository |
| content | load/validate/select media/concepts | filesystem, repository content version |
| rewards | calculate + commit reward | repository |
| voice 0.2 | activation -> intent -> action + response | providers, state, observability |
| presence 0.3 | presence/identity capability events | profile, observability |
| providers | normalized external calls | HTTP/provider SDK only |
| persistence | transaction/repository interfaces | SQLite only |
| observability | structured event + health state | logging sink/repository diagnostics |

## 4.3 Startup Readiness

Core process starts and configures structured logging before opening application state.

Configuration is parsed and bounds-validated. Critical invalid settings yield FATAL health; non-critical optional capabilities may be marked unavailable.

SQLite opens, PRAGMA checks are applied, migrations run, and a pre-migration backup is created when required.

Content packs are discovered, hash-checked and validated. At least one valid 0.1 activity pool is required for interactive readiness.

Core publishes HEALTHY or DEGRADED and exposes a safe snapshot. UI can start earlier and show branded recovery until the snapshot is available.

Audio/camera capabilities initialize after visual-play readiness and never block 0.1 hub availability.

# 5. Configuration and Secret Model

## 5.1 config.yaml Schema

schema_version: 1 child: display_name: "JAITRA" companion: name: "Mimo" # configurable; must not equal JAITRA ui: max_hub_choices: 4 inactivity_seconds: 300 pointer_visible: true # 0.1 pilot only activities: enabled: [picture_guess, colours_shapes, memory_cards] difficulty: easy rewards: first_try_stars: 3 after_hint_stars: 2 assisted_stars: 1 delight_probability: 0.15 limits: max_software_volume: 0.65 session_minutes: null # enforced when feature activated video_minutes: null logging: level: INFO retention_days: 14 providers: stt: null tts: null llm: null

## 5.2 Validation Rules

| Field | Rule | Failure behavior |
| --- | --- | --- |
| companion.name | 1-24 visible chars; case-insensitive value must not equal child display name | Critical config error; RECOVERY |
| ui.max_hub_choices | 1..4 | Clamp only if explicitly configured default policy allows; otherwise config error |
| activities.enabled | Known activity IDs only; at least one valid 0.1 activity | Invalid IDs ignored with reason; zero valid -> RECOVERY |
| activities.difficulty | easy¦medium¦hard; only age-safe content eligible | Critical if unknown |
| reward stars | integers 0..5 and first_try >= after_hint >= assisted | Critical if invalid |
| delight_probability | 0.00..0.30 initial bound | Critical if outside bound |
| max_software_volume | 0.10..1.00 | Critical; child cannot override |
| session/video limits | null or positive bounded integer | Not enforced until activated release |

## 5.3 Secrets

Release 0.1 has no provider secrets. From 0.2 onward, provider credentials must not be compiled into Electron assets, committed to Git, emitted in logs or exposed through API responses. The implementation preference is a systemd credential or equivalent process-scoped secret injected only into jaitra-core. A plaintext same-user environment file readable by the Electron process is not acceptable for production.

Spike-gated hardening: Before 0.2 production use, validate the exact systemd credential mechanism on Ubuntu 26.04 user services. If it cannot guarantee process-only access under the kiosk account, move provider calls into a separately permissioned local provider helper rather than weakening the renderer secret boundary.

# 6. Local REST and WebSocket Contract

## 6.1 Network Binding and Protocol

Core listens only on 127.0.0.1. Default port: 8765; configurable only from admin config. It must never bind 0.0.0.0 in production.

Base REST path: /api/v1. WebSocket path: /api/v1/events.

JSON UTF-8 payloads. Maximum command body 64 KiB. Media is served through a dedicated read-only local media route with validated asset IDs.

UI and core must share the same major API version. Core supports current minor and N-1 minor only when contract tests pass.

## 6.2 Endpoints

| Method | Path | Purpose | Mutation |
| --- | --- | --- | --- |
| GET | /api/v1/health | Process/capability health summary for local UI/diagnostics | No |
| GET | /api/v1/snapshot | Authoritative child-facing state snapshot | No |
| GET | /api/v1/activities | Enabled activity descriptors for hub | No |
| POST | /api/v1/commands | All semantic child/state-changing commands | Yes, guarded |
| GET | /api/v1/media/{asset_id} | Validated local content media; no raw filesystem path accepted | No |
| WS | /api/v1/events | Authoritative snapshots/events/health updates | Server push |

## 6.3 Command Envelope

{ "apiVersion": "1.0", "requestId": "5d2d...", "sessionId": "optional-session-guid", "type": "ANSWER_SELECTED", "payload": { "challengeId": "chg_...", "choiceId": "concept_elephant" } }

| Field | Required | Rule |
| --- | --- | --- |
| apiVersion | Yes | major.minor; unsupported major -> API_VERSION_UNSUPPORTED |
| requestId | Yes | UUID; duplicate mutation returns recorded receipt, never repeats mutation |
| sessionId | State-dependent | Must match authoritative active session when supplied |
| type | Yes | Known CommandType enum |
| payload | Yes | Typed per command; unknown fields rejected in production strict mode |

## 6.4 Command Types

| Command | Valid states | Core action |
| --- | --- | --- |
| BEGIN_INTERACTION | IDLE | Create/continue session; WELCOME |
| WELCOME_COMPLETE | WELCOME | HUB |
| SELECT_ACTIVITY | HUB | Validate enabled activity; ACTIVITY_LOADING |
| ROUND_READY | ACTIVITY_LOADING | Activate validated challenge; ROUND_ACTIVE |
| ANSWER_SELECTED | ROUND_ACTIVE | Evaluate exactly one active challenge |
| HINT_REQUESTED | ROUND_ACTIVE | Record hint, emit hint descriptor; state remains ROUND_ACTIVE |
| NEXT_ROUND | ROUND_FEEDBACK | Commit previous result if needed; create next challenge |
| REPLAY_REQUESTED | ACTIVITY_SUMMARY/HUB | Start same activity using repetition policy |
| EXIT_ACTIVITY | ROUND_ACTIVE/ROUND_FEEDBACK/ACTIVITY_SUMMARY | Close run with reason; HUB |
| HELP_REQUESTED | HUB/ROUND_ACTIVE | Return state-specific concrete help |
| END_SESSION | HUB/ACTIVITY_* | Safely close current micro-round/session; SESSION_END |

## 6.5 WebSocket Event Rules

First frame after connection or reconnect is STATE_SNAPSHOT. Incremental events are never trusted without a preceding snapshot.

Each event carries eventId, eventType, timestamp, apiVersion, sessionId when applicable and payload.

Per-client outbound queue is bounded. If the UI falls behind, the server drops non-authoritative telemetry-like presentation events and forces a fresh STATE_SNAPSHOT; authoritative state is never reconstructed from missed incremental events.

WebSocket disconnect does not change session or activity state. UI crash recovery is therefore presentation-only.

# 7. Authoritative State Machine Implementation

## 7.1 State Representation

AppState = BOOTSTRAP ¦ IDLE ¦ WELCOME ¦ HUB ¦ ACTIVITY_LOADING ¦ ROUND_ACTIVE ¦ ROUND_FEEDBACK ¦ ACTIVITY_SUMMARY ¦ SESSION_END ¦ RECOVERY CapabilityState.voice = DISABLED ¦ READY ¦ LISTENING ¦ PROCESSING ¦ SPEAKING ¦ UNAVAILABLE CapabilityState.camera = DISABLED ¦ AVAILABLE ¦ UNAVAILABLE

Application state and capability state are orthogonal. A voice state never replaces ROUND_ACTIVE or HUB. Parent Mode is a protected 1.0 branch not represented as a normal child state.

## 7.2 Transition Engine

Transitions are declared as a table of (source state, command type, guard, handler, destination policy). There is no renderer-selected destination. The handler returns a StateDelta and domain events; the orchestrator applies the delta only after any required transaction succeeds.

Figure 7.2.1 - Authoritative child interaction state machine

## 7.3 Guard Examples

| Transition | Guard | Failure |
| --- | --- | --- |
| HUB -> ACTIVITY_LOADING | activityId enabled + renderer registered + content pool valid | ACTIVITY_UNAVAILABLE; remain HUB |
| ROUND_ACTIVE -> ROUND_FEEDBACK | challengeId equals sole active challenge + not already completed | STALE_CHALLENGE / DUPLICATE_COMMAND |
| ROUND_FEEDBACK -> ROUND_ACTIVE | reward/progress transaction for prior round committed | PERSISTENCE_UNAVAILABLE -> RECOVERY/readonly safe state |
| Any child state -> SESSION_END | limit expired or END_SESSION command | Current micro-round closed once; no new round created |
| RECOVERY -> HUB/IDLE | DB/config/content health restored and no unsafe stale round resumed | Remain RECOVERY |

## 7.4 Crash Recovery Semantics

UI crash: core continues. On reconnect the UI receives the current state snapshot and can resume the active round.

Core crash during ROUND_ACTIVE: on restart, any persisted active-but-uncompleted round is marked INTERRUPTED_CORE_RESTART and the child returns to HUB. Release 0.1 does not attempt to reconstruct an in-memory challenge after core loss.

Core crash after a round commit but before UI acknowledgement: request idempotency and committed round state cause retry to return the existing result without a second reward.

Storage fatal/read-only: refuse new state mutation; show branded recovery rather than pretending progress was saved.

# 8. Persistence, Transactions and SQLite Schema

## 8.1 Connection Baseline

PRAGMA journal_mode = WAL; PRAGMA foreign_keys = ON; PRAGMA synchronous = NORMAL; PRAGMA busy_timeout = 3000; PRAGMA temp_store = MEMORY;

The core owns the only long-lived write connection pool. UI and tools never open the production database directly while the runtime is active. Administrative inspection uses a read-only diagnostic command or an offline copy.

## 8.2 Transaction Boundaries

| Operation | Single transaction contents |
| --- | --- |
| Start session | session row + SESSION_STARTED diagnostic/domain event metadata |
| Start activity | activity_run + selected challenge metadata/recent-history reservation when applicable |
| Complete round | round outcome + learning signals + reward event + recent history + command receipt |
| End activity | activity_run end_reason/end_at + summary counters |
| End session | session end_reason/end_at + allowance consumption snapshot |
| Config reload | validated settings snapshot + version + audit event |
| Parent delete/reset 1.0 | target records + tombstone/audit event in same transaction where feasible |

## 8.3 Core Tables

| Table | Key fields | Release |
| --- | --- | --- |
| schema_meta | schema_version, applied_at, app_version | 0.1a |
| settings_snapshots | id, config_version, config_hash, effective_at, normalized_json | 0.1a |
| sessions | session_id, started_at, ended_at, entry_path, end_reason | 0.1a |
| activity_runs | run_id, session_id, activity_type, started_at, ended_at, exit_reason | 0.1a |
| rounds | round_id, run_id, challenge_id, concept_ids_json, outcome, hint_used, attempts, status | 0.1a |
| reward_events | reward_id, round_id UNIQUE, stars, celebration, created_at | 0.1a |
| recent_history | history_id, activity_type, signature, concept_ids_json, seen_at, deliberate_repeat | 0.1a |
| learning_signals | signal_id, session_id, round_id, concept_id, signal_type, value_json, created_at | 0.1a |
| content_versions | pack_id, version, sha256, validation_status, activated_at | 0.1a |
| command_receipts | request_id PK, command_type, result_code, result_json, committed_at | 0.1a |
| diagnostic_events | event_id, event_code, reason_code, component, payload_json, created_at | 0.1a |
| profiles / consents | profile_id, parent fields, consent flags | 0.3 |
| preference_observations / preferences | evidence, confidence, parent_status | 0.4 |
| allowance_counters | period_key, allowance_type, consumed_seconds | 1.0 |

## 8.4 Idempotency

Every mutating command is associated with requestId. The transaction first checks command_receipts. If a committed receipt exists, the stored semantic result is returned. If not, the domain mutation and receipt are committed atomically. Round reward uniqueness is independently enforced by UNIQUE(round_id) so a defect in command retry cannot duplicate stars.

## 8.5 Data Retention

| Artifact | Default |
| --- | --- |
| Activity/progress history | Retain until parent reset/delete |
| Raw audio | Never persist |
| Raw camera frames | Never persist |
| Raw STT transcript | Off by default; intent/confidence preferred |
| Diagnostic events | 14 days unless release-gate evidence requires longer; purge job configurable |
| Face template | Until consent revoked or parent delete |
| Pre-migration backups | Bounded latest 5 by default; configurable admin-only |

# 9. Content Pack Format and Validation

## 9.1 On-Disk Layout

content/packs/core-en-01/1.0.0/ manifest.json concepts/ animal_elephant.json animal_lion.json colour_red.json media/ images/animal_elephant.webp audio/animal_elephant.ogg activities/ picture_guess.json colours_shapes.json

## 9.2 manifest.json

{ "packId": "core-en-01", "version": "1.0.0", "schemaVersion": 1, "locale": "en-IN", "status": "approved", "minimumAppVersion": "1.0", "conceptFiles": ["concepts/animal_elephant.json"], "activityPolicies": ["activities/picture_guess.json"], "assetIndex": {"elephant_img": "media/images/animal_elephant.webp"}, "sha256": "generated-at-build" }

## 9.3 Concept Schema

{ "conceptId": "animal_elephant", "family": "animals", "status": "approved", "difficulty": "easy", "language": { "displayLabel": "Elephant", "spokenLabel": "elephant", "aliases": ["elephant"], "prompts": ["Can you find the elephant?"], "riddleClues": ["I am big and I have a long trunk."], "hints": ["Look for the animal with a trunk."] }, "media": {"image": "elephant_img"}, "eligibleActivities": ["picture_guess", "riddle_guess", "memory_cards"], "tags": ["animal", "familiar"] }

## 9.4 Validator Rules

All IDs are globally unique inside an active pack set and match ^[a-z0-9_\-]+$.

Every asset reference exists, is inside the pack root after path normalization and has an approved file extension.

Every concept has a family, approved status, difficulty, display/spoken label and at least one eligible activity.

Picture-choice challenges can be formed only when sufficient same-level distractors exist.

No challenge may have duplicate correct truth or visually identical choice IDs.

No activity is exposed if its validated content pool is below its minimum viable threshold.

Content pack hash is verified before activation; invalid replacement never deactivates the last known good pack.

All child-visible text is length-bounded; prompts default to one short sentence and are reviewed for age suitability.

## 9.5 Recent-History Signature

For repetition suppression, each generated challenge produces a canonical signature: activity_type + target concept + sorted distractor concept IDs + challenge form. The generator queries recent_history for the activity-specific window. A deliberate learning repeat sets deliberate_repeat=true and records the reason so it is distinguishable from accidental repetition.

# 10. Activity Framework and Challenge Contract

## 10.1 Challenge Model

Challenge { challengeId: string activityType: ActivityType prompt: PromptDescriptor mediaRefs: MediaRef[] choices: Choice[] answerSpec: AnswerSpec # core-only truth; UI gets safe choice metadata hintSpec: HintDescriptor ¦ null difficulty: DifficultyBand conceptIds: string[] metadata: object }

The serialized UI ChallengeView excludes hidden answer truth. answerSpec remains in core memory/persistence metadata. The renderer receives choice IDs and visual/audio descriptors but cannot determine correctness except from the core result.

## 10.2 Python Policy Interfaces

class ActivityPolicy(Protocol): activity_type: ActivityType def generate(self, ctx: ChallengeContext) -> Challenge: ... def evaluate(self, challenge: Challenge, action: ChildAction) -> Outcome: ... def hint(self, challenge: Challenge, round_state: RoundState) -> HintDescriptor: ... class ActivityService: def start(activity_id, session_id) -> ActivityStartResult: ... def submit_answer(challenge_id, action, request_id) -> RoundResult: ... def exit(run_id, reason) -> ActivityExitResult: ...

## 10.3 Renderer Contract

| Renderer receives | Renderer emits | Renderer owns |
| --- | --- | --- |
| ChallengeView, theme, companion state, global controls | ANSWER_SELECTED, HINT_REQUESTED, HELP_REQUESTED, EXIT_ACTIVITY, ROUND_READY | Layout, animations, focus/pointer behavior, local visual timing only |

Renderer prohibition: Do not embed question banks, score increments, correct-answer arrays, session timers, provider calls or database access in React activity components.

# 11. Release 0.1a Picture Guess Detailed Design

## 11.1 Interaction Flow

Figure 11.1.1 - Picture Guess round flow

## 11.2 Challenge Policy

| Rule | 0.1a baseline |
| --- | --- |
| Target | One approved concept eligible for picture_guess at configured difficulty |
| Choices | 3 choices default; 2 allowed for easiest pool, 4 allowed only after usability validation |
| Distractors | Same broad family where reasonable, age-safe, visually distinct, not recently paired with target inside suppression window |
| Prompt | One short prompt from target concept; default "Can you find the <spokenLabel>?" |
| Hint | One concrete attribute or target emphasis; hint changes reward tier |
| Attempts | Initial answer plus at most one hinted/assisted path before offering easier/another game; exact wrong-answer count is not shown |
| Round timeout | No countdown pressure. Inactivity is a session concern, not a per-question failure. |

## 11.3 Reward Calculation

if completed_with_assistance: stars = config.rewards.assisted_stars # 1 elif hint_used: stars = config.rewards.after_hint_stars # 2 else: stars = config.rewards.first_try_stars # 3

A reward event is generated once per completed round. Wrong attempts never subtract stars. Child-facing UI shows the celebration descriptor returned by core; it does not compute stars locally.

## 11.4 Delight

After a successful round, the reward service may return a delight descriptor with configured probability, subject to cooldown and maximum frequency. Examples: STAR_SHOWER, COMPANION_DANCE, ANIMAL_SOUND. Delight is never triggered after every answer, and the UI must provide reduced-motion-safe variants.

## 11.5 Acceptance Tests

Given a valid pack, 100 consecutive generated challenges have exactly one correct target and no missing media.

The same target+distractor signature is not repeated inside the configured recent window unless deliberate_repeat is true.

Replaying an already committed ANSWER_SELECTED requestId does not create another reward.

Killing the UI during a round and reconnecting restores the same active challenge view.

Killing the core during a round returns to HUB after restart with the interrupted round recorded, never double-awarded.

Disabling internet has no effect on Picture Guess.

# 12. Release 0.1b/0.1c Activity Designs

## 12.1 Colours & Shapes

| Aspect | Design |
| --- | --- |
| Renderer | 2-4 large swatches/shapes with clear borders and labels optional for parent testing |
| Truth | Core matches requested colour/shape concept to choice ID |
| Policy | No ambiguous shades; no color pairs that fail visual contrast checks; deterministic answer |
| Learning signal | concept exposure, outcome, hint use |

## 12.2 Memory Cards

| Aspect | Design |
| --- | --- |
| Renderer | Even-card grid; card fronts share consistent neutral back design |
| Core state | Core owns pair mapping, revealed-card semantic state and completion count |
| Difficulty | 2 pairs easy; 3-4 pairs only after pilot evidence; no timer |
| Persistence | Round stores pair count, moves and completion outcome; UI animation state is ephemeral |

## 12.3 Riddle Guess

| Aspect | Design |
| --- | --- |
| Renderer | Short clue + 2-4 picture choices |
| Policy | One or two concrete clues; answer visibly present; no abstract/ambiguous riddles |
| Hint | Concrete attribute from concept metadata |
| Voice 0.2 | Spoken clue and answer alias resolution plug into same challenge |

## 12.4 What Comes Next?

| Aspect | Design |
| --- | --- |
| Renderer | Simple horizontal sequence with one missing/next slot and large choice cards |
| Generator | Deterministic age-bounded templates: AB, AAB, ABC, simple number increment within 1-10 |
| Truth | Generated pattern seed and correct continuation stored in core challenge |
| Exclusions | No multi-rule sequences or time-pressure mechanics in MVP |

## 12.5 Common Activity Exit

Every renderer shows the same child-safe exit control in a consistent location. EXIT_ACTIVITY always goes through core. Activities cannot intercept exit to force completion. Voice "another game" in 0.2 maps to the same semantic command.

# 13. Rewards, Progress and Learning Signals

## 13.1 Domain Events

| Event | Generated by | Purpose |
| --- | --- | --- |
| CONCEPT_PRESENTED | Challenge activation | Exposure signal and content metrics |
| ANSWER_SUBMITTED | Activity service | Attempt/outcome evidence |
| HINT_USED | Activity service | Learning/difficulty signal |
| REWARD_ISSUED | Reward service | Exact immutable round reward |
| VOLUNTARY_REPLAY | Activity service | Objective engagement evidence |
| ACTIVITY_EXITED | Activity service | Exit/disengagement evidence with neutral reason |
| PROGRESS_SAVED | Repository after commit | Operational evidence only |

## 13.2 Learning Rules

0.1 stores exposure/outcome/hint/replay evidence. It does not create grades, mastery labels or diagnostic judgments.

Difficulty selection is parent/admin configured until 0.4 adaptation is activated.

Progress summaries are computed from immutable domain records; no renderer-local counters are considered authoritative.

All event names are stable enums so pilot analytics can evolve without scraping human log text.

# 14. Child UI and Electron Implementation

## 14.1 Electron Main Process

Creates one fullscreen kiosk BrowserWindow on the primary HDMI display.

Loads only bundled local application assets. Production navigation to http/https/file outside the app bundle is denied.

contextIsolation=true; nodeIntegration=false; sandbox=true where compatible with the validated Electron build.

DevTools disabled in production; window-open and navigation handlers return deny.

Main process owns restart/reload of the renderer only; it does not mutate JAITRA domain state.

## 14.2 Preload Bridge

window.jaitra = { appVersion(): Promise<string>, requestFullscreenRecovery(): void, // presentation only onDisplayChanged(cb): unsubscribe }

The preload bridge exposes no filesystem, shell, process execution, arbitrary network request or secret access. Normal child/domain interaction uses fetch/WebSocket to the loopback core API.

## 14.3 React State Strategy

| State class | Owner | UI handling |
| --- | --- | --- |
| Authoritative app snapshot | Core | Stored in a small client store; replaced by STATE_SNAPSHOT |
| Challenge view | Core | Rendered as provided; never add answer truth |
| Presentation animation | UI | Local transient state; safe to lose on renderer restart |
| Pointer hover/focus | UI | Local only |
| Connectivity/core health | UI from core/connection | Branded recovery overlay/state |
| Parent settings | Core/admin | UI receives only child-safe projection |

## 14.4 Child Layout Rules

One task at a time; maximum four hub cards visible.

Minimum effective target size 96 px at 1080p; core choices scale up for large TV viewing distance.

No small textual links. Primary actions are icon+label cards; reading is optional for the child.

Listening/thinking/speaking/correct/unavailable states use clear visual equivalents; important information is never audio-only.

Animations avoid rapid flashes, countdown pressure and constant motion. Provide a reduced-motion configuration hook.

## 14.5 Branded Recovery

If core is unreachable or reports FATAL, Electron stays fullscreen and renders a bundled calm recovery page (companion idle animation + "Just a moment" style message). It retries /health with exponential backoff capped at 5 seconds. No stack trace, URL, provider name, Linux dialog or browser error is shown.

# 15. Release 0.2 Voice and Companion Design

## 15.1 Voice Pipeline

Figure 15.1.1 - Release 0.2 voice pipeline

## 15.2 Fixed Adapter Interfaces

STT.transcribe(audio_segment, locale, timeout_ms) -> Transcript{text, confidence, provider_meta} TTS.synthesize(text, voice_profile, timeout_ms) -> AudioResult{stream_or_file, duration_ms} LLM.generate(response_intent, controlled_context, timeout_ms) -> CandidateText

## 15.3 Deterministic Intent Router

| Intent | Priority | Resolution |
| --- | --- | --- |
| STOP | Highest | Match stop aliases in any voice-capable child state; cancel TTS where feasible; dispatch safe cancel/exit |
| GO_BACK | High | Dispatch semantic back for current app state; never browser history |
| ANOTHER_GAME | High | EXIT_ACTIVITY then HUB |
| AGAIN | Normal | Replay prompt or repeat/replay according to current state |
| HELP | Normal | One concrete hint or visual choices |
| VOLUME_UP/DOWN | Normal | Adjust only within parent ceiling |
| TALK_TO_ME | Normal | Bounded companion exchange, no privileged action |
| SELECT_ACTIVITY / ANSWER | State-specific | Alias match against enabled activities or current challenge choice aliases |

## 15.4 Confidence Policy

Exact numeric STT thresholds are SPIKE-GATED because child-speech behavior must be measured on the actual microphone and selected provider. The router uses three bands: HIGH -> execute deterministic unambiguous intent; MEDIUM -> one brief confirmation or 2-4 visual choices; LOW -> visual fallback without repeated open-ended retries. Thresholds are configuration only after the 0.2 benchmark produces evidence.

## 15.5 Barge-In

While TTS plays, the local audio pipeline continues enough VAD/activation processing to detect a STOP candidate where technically feasible.

STOP cancels queued/active TTS before ordinary intents and dispatches the state action.

Exact AEC/duplex/VAD library is SPIKE-GATED; the contract and priority behavior are fixed.

## 15.6 LLM Boundary

The response layer receives only a response intent, short current context and allowed facts. It returns candidate text. Core applies length/safety validation. No tool calls, database access, action schemas or provider secrets are exposed to the LLM. Deterministic templates cover all mandatory behavior, so LLM outage cannot stop play.

# 16. Release 0.3 Presence, Identity and Profile Design

## 16.1 Presence Adapter

PresenceEvent { state: PRESENT ¦ ABSENT ¦ UNKNOWN confidenceBand: HIGH ¦ MEDIUM ¦ LOW observedAt: timestamp }

Reads frames from the Linux default/selected V4L2 C922 device only inside the adapter/optional worker.

Frames remain memory-only and are discarded immediately after processing.

Presence may suggest IDLE -> WELCOME; manual/pointer/voice entry always remains possible.

Camera unavailable changes capability health only; it does not move core to RECOVERY.

## 16.2 Face Identification

| Control | LLD behavior |
| --- | --- |
| Consent | Explicit consent record required before enrollment or matching |
| Enrollment media | Temporary only; delete after minimum template generated unless parent explicitly retains |
| Template storage | Protected local blob referenced by profile; exact library/protection is SPIKE-GATED |
| Match result | IDENTIFIED_HIGH ¦ UNCERTAIN ¦ NO_MATCH ¦ UNAVAILABLE |
| Uncertain behavior | Generic hub or simple non-sensitive confirmation; never disclose profile data |
| Access control | Prohibited. Identity never unlocks parent mode or blocks child play |
| Deletion | Consent revoke deletes template and disables identification immediately |

## 16.3 Profile Tables and API

Profiles separate parent-entered data from observations, learning records, scores/progress and later inferred preferences. Parent-entered values always take precedence. The child UI receives only presentation-safe fields such as chosen display greeting when identity is sufficiently confident and consent is active.

# 17. Release 0.4 Adaptation Design

## 17.1 Evidence Model

| Signal | Eligible evidence | Not allowed |
| --- | --- | --- |
| Interest | Repeated voluntary activity selection/replay over multiple sessions | Single interaction -> stable preference |
| Dislike/avoidance | Repeated skips/exits or explicit "I do not like this" intent | Emotion labels |
| Difficulty | Repeated wrong outcomes + hint use + completion/exit history | Diagnosis or ability grade |
| Recommendation response | accepted/declined/suppressed | Nagging after decline |

## 17.2 Preference Record

Preference { preferenceId, category, value, confidence: 0.0..1.0, evidenceCount, firstSeen, lastSeen, source: OBSERVED ¦ PARENT_ENTERED, parentStatus: UNREVIEWED ¦ APPROVED ¦ REJECTED ¦ OVERRIDDEN }

## 17.3 Adaptation Safety Rules

Only parent-enabled activities/content may be recommended.

Parent-approved or parent-entered preferences override inference.

No recommendation may extend session/video time or raise volume.

A decline creates a cooldown/suppression record; the companion does not immediately re-offer.

Difficulty adjustment stays within age-safe content and configured parent bounds.

Every inferred preference is explainable from stored objective evidence events.

# 18. Release 1.0 Parent Controls, Limits and Controlled Video

## 18.1 Parent Mode

Parent Mode is a separate protected UI branch over the same typed configuration and repository services. It is not linked from child navigation and cannot be entered by normal child voice intents. The exact local authentication method is selected before 1.0 (PIN/hidden gesture/keyboard sequence), but authentication success is required before settings are displayed or changed.

## 18.2 Parent Controls v0

| Control | Authority | Write behavior |
| --- | --- | --- |
| Child display name / companion name | Parent Mode/config service | Validate and version settings |
| Enabled activities / difficulty | Parent Mode/config service | Immediate next-hub effect; current micro-round may finish |
| Maximum software volume | Parent Mode/audio control | Child commands cannot exceed ceiling |
| Session minutes | Session & Limit Manager | Allowance checked before new round |
| Video minutes | Allowance counter + VideoProvider | Consume approved playback time only |
| Approved video items | Parent Mode/content approval | No discovery/browsing surface |
| Reset scores/progress | Parent explicit destructive action | Transactional reset + audit event |

## 18.3 Session Limit Algorithm

remaining = configured_limit - consumed_active_seconds if remaining <= 0: if state == ROUND_ACTIVE and micro_round_can_finish_safely: mark_no_new_round = True else: transition_to_session_end() # after feedback/round close: never create next round when mark_no_new_round is True

## 18.4 Software Volume

Core stores application volume as 0.0..1.0 and clamps requested child changes to min(requested, parent_max). The Audio Control Adapter maps the effective value to the Linux default HDMI route. Hardware TV/soundbar gain remains outside software enforcement unless a later approved hardware-control interface is added.

## 18.5 Controlled Video

The VideoProvider interface accepts only an approved item ID plus current allowance state. It returns a controlled playback surface/status. Normal YouTube browsing, recommendations, Shorts, comments, external navigation and ad-driven discovery are not an acceptable implementation. Exact provider/source is SPIKE-GATED; approved local video is the mandatory fallback option if a compliant embedded provider cannot be proven.

# 19. Observability, Health and Reason Codes

## 19.1 Structured Log Envelope

{ "ts": "2026-09-03T18:00:00.000Z", "level": "INFO", "component": "activity_service", "eventCode": "ROUND_COMPLETED", "reasonCode": null, "requestId": "...", "sessionId": "...", "correlationId": "...", "payload": {"activityType": "picture_guess", "outcome": "CORRECT"} }

## 19.2 Logging Prohibitions

Provider keys/secrets

Raw microphone audio

Raw camera frames

Face enrollment images

Unrestricted LLM prompts/responses

Raw STT transcript unless bounded admin debug is explicitly enabled

## 19.3 Health Model

| Area | States | Child behavior |
| --- | --- | --- |
| Core | STARTING / HEALTHY / DEGRADED / FATAL | FATAL -> branded recovery |
| Storage | HEALTHY / READ_ONLY / FATAL | Refuse unsafe mutations |
| Content | VALID / PARTIAL / INVALID | Hide affected pool/activity; unrelated play continues |
| Voice | DISABLED / AVAILABLE / DEGRADED / UNAVAILABLE | Visual fallback |
| Camera | DISABLED / AVAILABLE / UNAVAILABLE | Never blocks play |
| Provider | CLOSED / OPEN / RECOVERING | Disable only capability until breaker recovers |

## 19.4 Pilot Metrics Queries

Return rate: distinct local dates with voluntary session starts / observation days.

Assisted engagement 0.1: sessions with >=1 activity start and normal child-selected/parent-assisted completion or exit.

Activity completion/exit reasons by activity type and difficulty.

Voluntary replay rate from REPLAY_REQUESTED/ACTIVITY_SELECTED sequence.

0.2 voice success: supported intent completed through recognition, one confirmation or visual fallback without adult recovery.

# 20. Security and Filesystem Permissions

## 20.1 Runtime Accounts

| Account | Purpose | Privileges |
| --- | --- | --- |
| jaitra | Dedicated graphical auto-login kiosk runtime | No sudo; runs UI/core user services; owns runtime DB/log directory |
| remoteadmin | Tailscale/SSH administration | Administrative rights as needed for deployment; not auto-login child account |

## 20.2 Path Permissions

| Path | Owner/mode baseline | Notes |
| --- | --- | --- |
| /opt/jaitra-play | root:root 0755; release dirs read-only to kiosk | Deployment writes only |
| /etc/jaitra-play/config.yaml | root:jaitra 0640 | Core reads; child UI receives safe projection only |
| provider credentials | Process-scoped systemd credential or equivalent | Not a same-user shared plaintext file |
| /var/lib/jaitra-play | jaitra:jaitra 0700 | DB/content runtime metadata/backups |
| /var/lib/jaitra-play/content | root:jaitra 0750 for activated packs | Validated deployment/content manager writes |
| /var/log/jaitra-play | jaitra:jaitra 0700 | Optional rotated logs; journald preferred |

## 20.3 Electron and Network Hardening

Production core binds loopback only; firewall exposes no application port on LAN/public interfaces.

Electron disallows remote content, navigation, downloads, file chooser, new windows and shell invocation.

Content media route accepts opaque asset IDs, never arbitrary paths; normalized path must stay inside activated pack root.

SSH uses keys over Tailscale; router port forwarding is not required.

All configuration/admin changes generate reason-coded audit events.

Diagnostics bundles scrub secrets and raw child media by construction.

# 21. systemd, Deployment and Remote Operations

## 21.1 User Service Relationship

Figure 21.1.1 - Deployment and service relationship

## 21.2 Release Layout

/opt/jaitra-play/ releases/ 1.0.0+build123/ core/ ui/ VERSION.json current -> releases/1.0.0+build123

Deployment is atomic at the application symlink level: upload and verify a new immutable release directory, run preflight, switch current symlink, restart services, then run health/smoke checks. Failed health causes rollback to the previous application symlink when DB compatibility allows.

## 21.3 Deployment Workflow

Build signed/hash-recorded release bundle on development machine or controlled build environment.

Copy bundle over Tailscale/SSH to a staging directory.

Validate package checksum, disk space, config schema and content pack compatibility.

Create pre-migration database backup if schema migration is required.

Install immutable release directory and run migrations/content validation.

Atomically switch current symlink and restart core/UI services.

Wait for HEALTHY/DEGRADED-acceptable state, run local smoke command and verify fullscreen UI remotely/on TV.

On failure, revert application bundle where schema compatibility permits; otherwise restore tested backup procedure.

## 21.4 Remote Diagnostics Commands

systemctl --user status jaitra-core.service jaitra-ui.service journalctl --user -u jaitra-core.service --since "30 min ago" curl --fail http://127.0.0.1:8765/api/v1/health /opt/jaitra-play/current/bin/jaitra-admin diagnostics --summary /opt/jaitra-play/current/bin/jaitra-admin content validate --active

# 22. Backup, Migration and Recovery

## 22.1 Migration Rules

Migrations are strictly ordered and immutable once released: 0001_initial.sql, 0002_..., with schema_meta recording applied versions.

Destructive/transforming migrations require a pre-migration SQLite backup created through the repository backup helper after WAL checkpoint.

Migration runs before interactive readiness. Failure sets storage/core FATAL and enters RECOVERY; no partial play state is permitted.

Content schema/version validation is separate from DB migration and can degrade to PARTIAL if unaffected activities remain valid.

## 22.2 Backup Procedure

1. Reject/queue new mutations briefly. 2. PRAGMA wal_checkpoint(FULL). 3. Use SQLite online backup API to /var/lib/jaitra-play/backups/jaitra-<timestamp>.db. 4. Verify PRAGMA integrity_check on the backup copy. 5. Record backup metadata + schema/app/content versions. 6. Enforce bounded retention.

## 22.3 Recovery Matrix

| Failure | Automatic response | Admin response |
| --- | --- | --- |
| Core process crash | systemd restart; safe snapshot; interrupted active round -> HUB | Inspect restart reason if repeated |
| UI crash | systemd restart; reconnect to current core state | None unless repeated |
| DB integrity/open failure | FATAL + branded recovery | Restore verified backup / diagnose disk |
| Bad content deployment | Reject new pack; retain last known good where possible | Fix/redeploy pack |
| Internet/provider down | Open breaker; visual/local fallback | No immediate action required |
| Camera/mic absent | Capability unavailable; visual play remains | Correct OS default/device if desired |
| API version mismatch | Branded recovery / incompatible state | Deploy compatible UI/core pair |

# 23. Verification and Test Design

## 23.1 Test Layers

| Layer | Tool family | Mandatory coverage |
| --- | --- | --- |
| Core unit | pytest | state guards, challenge policies, reward logic, config validation, repositories |
| Contract | pytest + generated schema fixtures | REST envelopes, WebSocket events, API version compatibility, error codes |
| DB integration | pytest against temp SQLite | transactions, migrations, idempotency, backup/restore |
| UI unit | Vitest/React Testing Library | state rendering, activity semantic events, recovery state |
| Electron smoke | Playwright/Electron or equivalent | fullscreen startup, navigation denial, renderer crash recovery |
| System integration | shell/pytest harness on target host | boot, systemd, loopback API, content, device capability health |
| Fault/privacy/kiosk | target-host scripts + manual acceptance | kill processes, network removal, filesystem scan, shortcut escape attempts |

## 23.2 Release 0.1a Required Test Cases

| ID | Test | Acceptance |
| --- | --- | --- |
| T-BOOT-001 | Reboot -> auto-login -> branded shell <20s p95 target | No desktop/browser visible |
| T-OFF-001 | Network disabled before boot | Picture Guess fully playable |
| T-CORE-001 | SIGKILL core during HUB | UI shows branded recovery and reconnects <8s p95 target |
| T-CORE-002 | SIGKILL core after answer submit | No duplicate reward; safe HUB after restart if round state uncertain |
| T-UI-001 | Kill Electron during ROUND_ACTIVE | UI restarts and restores same active challenge from core |
| T-CONT-001 | Missing media in one pool | Affected pool/activity hidden; unrelated activity available |
| T-DB-001 | Replay duplicate requestId | Same semantic result; one reward event |
| T-PRIV-001 | Normal 30-minute session + filesystem/log scan | 0 persisted raw audio/video bytes |
| T-KIOSK-001 | Attempt external navigation/devtools/system shortcuts | No child-visible escape |
| T-PERF-001 | Pointer answer | Visible acknowledgement <120ms p95 on target host |

## 23.3 Gate Evidence Bundle

Each release gate produces a dated evidence bundle containing app version, DB schema version, content pack hash, target hardware/OS, automated test report, fault-test checklist, screenshots/video evidence where useful, and unresolved defects with severity. A release is not promoted solely because code is complete.

# 24. Release Build Plan and Engineering Gates

| Increment | Build contents | Exit gate |
| --- | --- | --- |
| 0.1a-1 | Repo bootstrap, config, SQLite migrations, content validator, loopback API, Electron recovery, systemd dev units | Boot/core/UI skeleton stable; offline + core-kill recovery works |
| 0.1a-2 | State machine, activity framework, Picture Guess, reward/progress/idempotency | Picture Guess end-to-end, persistent, no duplicate reward |
| 0.1a-3 | Kiosk hardening, auto-login, fault/privacy tests, pilot telemetry, expanded animals/objects content | 0.1a DoD and parent pilot ready |
| 0.1b | Colours & Shapes + Memory Cards through unchanged contract | Common framework proven across 3 activities |
| 0.1c | Riddle Guess + What Comes Next + repetition tuning | Five-activity visual library stable |
| 0.2 | Voice adapters, local activation/VAD, intent engine, TTS, fallback, barge-in spike | Supported voice actions useful without adult recovery |
| 0.3 | Presence, consent, optional identity, profile/memory | Failure/uncertainty never blocks or leaks profile |
| 0.4 | Objective preference/difficulty adaptation and bounded recommendations | Explainable, parent-overridable, decline-aware |
| 1.0 | Parent Mode, limits, controlled video if feasible, final appliance hardening/runbooks | Regular home-use gate passes |

## 24.1 First Coding Sprint - Exact Order

Create monorepo and lockfiles; add shared enum/schema package.

Implement config loader + validation and /health skeleton.

Implement SQLite migration runner, schema_meta, settings snapshot, command receipt repository.

Implement content validator CLI and first minimal approved pack.

Implement authoritative state orchestrator through IDLE/WELCOME/HUB.

Create Electron shell with branded recovery and loopback snapshot client.

Wire systemd development services and verify reboot/restart behavior.

Add Picture Guess generation/evaluation, reward transaction and UI renderer.

Run fault/offline/idempotency tests before expanding content or adding another activity.

# 25. Traceability and Implementation Handoff

## 25.1 HLD-to-LLD Traceability

| HLD decision / area | LLD implementation |
| --- | --- |
| ADR-001 two-process appliance | Sections 3-4, 14, 21 |
| ADR-002 loopback REST + WebSocket | Section 6; Appendix A |
| ADR-003 structured content/challenge/renderer | Sections 9-12; Appendix C |
| ADR-004 local activation/VAD before cloud STT | Section 15 |
| ADR-005 deterministic intent before LLM | Section 15.3 |
| ADR-006 LLM language only | Section 15.6 |
| ADR-007 isolated camera capability | Section 16 |
| ADR-008 SQLite authoritative store | Section 8; Appendix B |
| ADR-009 dedicated kiosk + remote admin | Section 20 |
| ADR-010 provider-neutral adapters | Section 15 and 18.5 |
| ADR-011 Electron/React shell | Section 14 |
| ADR-012 systemd user services | Section 21; Appendix D |
| ADR-013 file-based config until Parent Mode | Section 5 and 18 |
| ADR-014 controlled video feasibility gate | Section 18.5 |

## 25.2 PRD Requirement Coverage

| PRD area | LLD coverage |
| --- | --- |
| Fullscreen child-safe visual play | 14, 20, 21, 23 |
| Five activities and structured content | 9-12 |
| Rewards/local progress | 8, 11, 13 |
| Voice/global commands/visual fallback | 15 |
| No continuous raw media storage | 8.5, 15, 16, 19 |
| Optional presence/face ID | 16 |
| Objective adaptation/no emotion inference | 17 |
| Parent content/time/volume authority | 5, 18 |
| Controlled video/no unrestricted browsing | 18.5 |
| Tailscale/SSH remote administration | 20-21 |
| Release gates/metrics | 19, 23, 24 |

## 25.3 Open Spike Register

| Spike | When | Output required before implementation |
| --- | --- | --- |
| Child STT provider + confidence thresholds | 0.2 | Representative child-speech benchmark; selected adapter config and thresholds |
| VAD/AEC/duplex library | 0.2 | Barge-in test on EMEET + HDMI; buffer/timeout values |
| Presence/face library + template protection | 0.3 | Lighting/distance benchmark; consent/delete; protected storage mechanism |
| Parent Mode authentication mechanism | 1.0 | Child-inaccessible entry and parent usability test |
| Controlled video provider/source | 1.0 | Proof of no uncontrolled browsing/recommendations/Shorts/comments; allowance integration |

Implementation handoff: After technical approval of this LLD, coding starts at Section 24.1. No further design document is required before repository bootstrap. Any unresolved spike is release-gated and does not block Release 0.1.

# Appendix A. API and Event Schemas

## A.1 State Snapshot

{ "apiVersion": "1.0", "type": "STATE_SNAPSHOT", "payload": { "appState": "ROUND_ACTIVE", "session": {"sessionId": "...", "remainingSeconds": null}, "activity": {"runId": "...", "activityType": "picture_guess"}, "challenge": { "challengeId": "...", "prompt": {"text": "Can you find the elephant?"}, "choices": [ {"choiceId": "animal_elephant", "imageAssetId": "elephant_img"}, {"choiceId": "animal_lion", "imageAssetId": "lion_img"} ] }, "companion": {"mood": "ENCOURAGING"}, "capabilities": {"voice": "DISABLED", "camera": "DISABLED"}, "globalActions": ["HELP", "EXIT_ACTIVITY"] } }

## A.2 Command Result

{ "apiVersion": "1.0", "requestId": "...", "type": "COMMAND_RESULT", "status": "OK", "resultCode": "ROUND_COMPLETED", "payload": { "outcome": "CORRECT", "reward": {"stars": 3, "celebration": "STAR_SHOWER"} } }

## A.3 Error Envelope

{ "apiVersion": "1.0", "requestId": "...", "type": "ERROR", "status": "REJECTED", "error": { "code": "STATE_COMMAND_NOT_ALLOWED", "reasonCode": "CMD_004", "childMessage": null } }

## A.4 Event Envelope

{ "apiVersion": "1.0", "eventId": "...", "eventType": "STATE_CHANGED", "timestamp": "...", "sessionId": "...", "payload": {"from": "ROUND_ACTIVE", "to": "ROUND_FEEDBACK"} }

# Appendix B. SQLite DDL Baseline

The following is the Release 0.1a logical DDL baseline. Migration scripts may add operational indexes and future-release columns but must preserve the stated keys and constraints.

CREATE TABLE schema_meta ( schema_version INTEGER PRIMARY KEY, app_version TEXT NOT NULL, applied_at TEXT NOT NULL ); CREATE TABLE sessions ( session_id TEXT PRIMARY KEY, started_at TEXT NOT NULL, ended_at TEXT, entry_path TEXT NOT NULL, end_reason TEXT ); CREATE TABLE activity_runs ( run_id TEXT PRIMARY KEY, session_id TEXT NOT NULL REFERENCES sessions(session_id), activity_type TEXT NOT NULL, started_at TEXT NOT NULL, ended_at TEXT, exit_reason TEXT ); CREATE TABLE rounds ( round_id TEXT PRIMARY KEY, run_id TEXT NOT NULL REFERENCES activity_runs(run_id), challenge_id TEXT NOT NULL UNIQUE, concept_ids_json TEXT NOT NULL, outcome TEXT, hint_used INTEGER NOT NULL DEFAULT 0, attempts INTEGER NOT NULL DEFAULT 0, status TEXT NOT NULL, started_at TEXT NOT NULL, completed_at TEXT ); CREATE TABLE reward_events ( reward_id TEXT PRIMARY KEY, round_id TEXT NOT NULL UNIQUE REFERENCES rounds(round_id), stars INTEGER NOT NULL CHECK(stars BETWEEN 0 AND 5), celebration TEXT, created_at TEXT NOT NULL ); CREATE TABLE command_receipts ( request_id TEXT PRIMARY KEY, command_type TEXT NOT NULL, result_code TEXT NOT NULL, result_json TEXT NOT NULL, committed_at TEXT NOT NULL );

## B.2 Supporting History and Diagnostics Tables

CREATE TABLE recent_history ( history_id TEXT PRIMARY KEY, activity_type TEXT NOT NULL, signature TEXT NOT NULL, concept_ids_json TEXT NOT NULL, deliberate_repeat INTEGER NOT NULL DEFAULT 0, seen_at TEXT NOT NULL ); CREATE INDEX ix_recent_history_activity_seen ON recent_history(activity_type, seen_at DESC); CREATE TABLE learning_signals ( signal_id TEXT PRIMARY KEY, session_id TEXT NOT NULL REFERENCES sessions(session_id), round_id TEXT REFERENCES rounds(round_id), concept_id TEXT, signal_type TEXT NOT NULL, value_json TEXT, created_at TEXT NOT NULL ); CREATE TABLE content_versions ( pack_id TEXT NOT NULL, version TEXT NOT NULL, sha256 TEXT NOT NULL, validation_status TEXT NOT NULL, activated_at TEXT, PRIMARY KEY(pack_id, version) ); CREATE TABLE diagnostic_events ( event_id TEXT PRIMARY KEY, event_code TEXT NOT NULL, reason_code TEXT, component TEXT NOT NULL, payload_json TEXT, created_at TEXT NOT NULL );

# Appendix C. Content Pack Examples

## C.1 Picture Guess Activity Policy

{ "activityType": "picture_guess", "schemaVersion": 1, "minPoolSize": 8, "choiceCount": 3, "recentWindow": 8, "families": ["animals", "everyday_objects"], "difficulty": { "easy": {"sameFamilyDistractors": true}, "medium": {"sameFamilyDistractors": true}, "hard": {"choiceCount": 4} } }

## C.2 Validation Error Example

{ "packId": "core-en-01", "valid": false, "errors": [ {"code": "ASSET_MISSING", "path": "concepts/animal_elephant.json", "assetId": "elephant_img"} ], "affectedActivities": ["picture_guess"] }

# Appendix D. systemd Unit Baseline

## D.1 jaitra-core.service

[Unit] Description=JAITRA Play Authoritative Core After=graphical-session.target [Service] Type=simple WorkingDirectory=/opt/jaitra-play/current ExecStart=/opt/jaitra-play/current/core/bin/jaitra-core Restart=always RestartSec=2 Environment=JAITRA_CONFIG=/etc/jaitra-play/config.yaml # Provider credentials from process-scoped credential mechanism from 0.2 onward. [Install] WantedBy=default.target

## D.2 jaitra-ui.service

[Unit] Description=JAITRA Play Fullscreen Child UI After=graphical-session.target [Service] Type=simple WorkingDirectory=/opt/jaitra-play/current ExecStart=/opt/jaitra-play/current/ui/jaitra-play Restart=always RestartSec=2 Environment=JAITRA_CORE_URL=http://127.0.0.1:8765 [Install] WantedBy=default.target

Exact graphical-session environment variables and Wayland/X11 flags are validated on the target host during 0.1a kiosk testing. The unit relationship does not require core to be healthy before UI starts because the UI owns branded recovery.

# Appendix E. Error and Reason Code Catalogue

| Code | Name | Behavior |
| --- | --- | --- |
| CMD_001 | API_VERSION_UNSUPPORTED | Reject command; branded incompatible/recovery if persistent |
| CMD_002 | MALFORMED_COMMAND | Reject; authoritative state unchanged |
| CMD_003 | DUPLICATE_COMMAND | Return stored receipt/result |
| CMD_004 | STATE_COMMAND_NOT_ALLOWED | Reject; state unchanged |
| CMD_005 | STALE_CHALLENGE | Reject answer for non-active challenge |
| ACT_001 | ACTIVITY_DISABLED | Remain HUB; hide/disable activity |
| ACT_002 | CONTENT_POOL_INSUFFICIENT | Hide affected activity/pool |
| CONT_001 | CONTENT_HASH_FAILED | Reject pack; retain last known good |
| CONT_002 | ASSET_MISSING | Disable affected content/pool |
| DB_001 | SQLITE_OPEN_FAILED | FATAL -> RECOVERY |
| DB_002 | MIGRATION_FAILED | FATAL -> RECOVERY; mutation disabled |
| DB_003 | PERSISTENCE_READ_ONLY | No new durable mutation; recovery/degraded state |
| PROV_001 | STT_UNAVAILABLE | Visual fallback |
| PROV_002 | TTS_UNAVAILABLE | Visual feedback continues |
| PROV_003 | LLM_UNAVAILABLE | Deterministic template |
| DEV_001 | CAMERA_UNAVAILABLE | Presence/identity disabled; play continues |
| DEV_002 | MIC_UNAVAILABLE | Voice unavailable; visual fallback |
| SEC_001 | NAVIGATION_DENIED | Electron denies child escape; admin diagnostic event |

END OF CONTROLLED DOCUMENT - JAITRA Play LLD v1.0